PHASE 0

Foundations & Standards

2 weeks  ·  Kernel tier  ·  Spec Phase 0

SPECIFICATION REFERENCE   Spec Phase 0 (§19). Establishes the monorepo, standards, tooling, and the Core kernel (§4.1).

Stand up the monorepo, the encoded standards, the CI/CD skeleton, and the Core kernel. Nothing institution-specific ships here; this phase makes every later phase possible and enforces the dependency law from the first commit.

## Objectives

- Create the monorepo skeleton (apps/, packages/, modules/, standards/, tooling/, docs/, examples/, templates/, scripts/, .github/, .cursor/) per spec §17.

- Encode the standards: TypeScript strict base, lint/format configs, commit hooks, and the token/schema config homes.

- Implement the Core kernel (§4.1): typed config, event bus, adapter registry, logger, error/Result model.

- Stand up CI/CD with all merge gates and the dependency-graph enforcement.

- Establish the ADR process and the agent guidance (.cursor rules + Claude instructions) so AI generation stays on-architecture.

## Deliverables

- A green-building monorepo that deploys an empty shell app to a preview environment.

- packages/config, packages/types, packages/adapters, and the Core kernel package.

- standards/ with tsconfig base, eslint, prettier, and the dependency-graph rules.

- GitHub Actions pipeline running the full gate set on every PR.

- ADR-0001 (modular monolith) through ADR-0003 (adapter pattern) recorded.

- .cursor/rules and CLAUDE.md encoding the dependency law, token rule, and module contract.

## Repository changes

- Initialise the monorepo with the chosen package manager workspaces and task runner.

- Add root tsconfig, eslint, prettier, and editorconfig referencing standards/.

- Add .github/workflows/ci.yml and PR/issue templates and CODEOWNERS.

- Add .cursor/ and CLAUDE.md at repo root.

## Folder structure

continuum/
├── apps/
│   └── shell/                 # minimal deployable app proving the pipeline
├── packages/
│   ├── config/                # typed, validated configuration
│   ├── types/                 # shared domain types + Result model
│   ├── adapters/              # vendor adapter registry (interfaces only in P0)
│   └── core/                  # Core kernel: config, events, logger, errors
├── modules/                   # (empty; populated from P2 onward)
├── standards/
│   ├── tsconfig/              # base + app/package presets
│   ├── eslint/                # shared lint config
│   ├── prettier/              # shared format config
│   └── depgraph/              # dependency-law rules
├── tooling/
│   └── scripts/               # repo scripts (verify, depgraph-check)
├── docs/
│   ├── adr/                   # Architecture Decision Records
│   └── guides/                # the ten guides (stubs seeded here)
├── examples/                  # (empty; reference institutions later)
├── templates/                 # (empty; generator templates later)
├── scripts/                   # release/migration/verification wrappers
├── .github/                   # workflows, templates, CODEOWNERS
└── .cursor/                   # agent rules

## Modules affected

- Core (§4.1) — implemented

- All others — interface placeholders only, not implemented

## Interfaces to implement

- config — validated, typed configuration accessor.

- events — publish(event) / subscribe(type, handler) (in-process bus).

- adapters — get('email'|'storage'|'payments'|'ai'|'search') returning an interface (no live vendor yet).

- logger, errors, and the shared Result<T,E> type.

## External services

- GitHub (source + Actions CI/CD).

- Vercel (preview + production hosting of the shell app).

- No paid third-party vendors activated in this phase.

## Environment variables

| Variable | Purpose | Required |
| --- | --- | --- |
| NODE_ENV | Runtime environment. | yes |
| APP_ENV | Institution environment tag (local/preview/prod). | yes |
| VERCEL_* | Provided by Vercel at deploy time. | auto |
| LOG_LEVEL | Structured logger verbosity. | no (defaults) |

## Acceptance criteria

- A clean checkout builds green through every gate: typecheck, lint, format, unit, dependency-graph, secret-scan, build.

- Core kernel is documented and unit-tested; config fails fast on invalid env.

- An illegal import (module → sibling internals) causes the dependency-graph gate to fail in CI.

- The shell app deploys to a Vercel preview on PR and to production on merge.

- ADR-0001..0003 exist and are linked from the Architecture Guide stub.

## Testing requirements

- Unit: config validation (valid/invalid env), event bus publish/subscribe, adapter registry resolution, Result/error model.

- Integration: CI pipeline dry-run proving all gates execute and can fail.

- Negative: a deliberately illegal import fixture proving the depgraph gate blocks merge.

## Production readiness checklist

☐  CI required checks enforced on main (no direct pushes).

☐  Secret scanning enabled; no secrets in repo or config.

☐  Preview deployments enabled per PR; production deploy on merge to main.

☐  Observability baseline: structured logs with correlation IDs emitted by Core.

☐  Rollback: previous deployment restorable via host; documented in Deployment Guide stub.

## Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| Tooling churn | Package-manager/monorepo-runner choices are hard to reverse later. | Record the decision in an ADR; keep tooling in standards/ so it is centrally swappable. |
| Over-building Core | Kernel accretes feature logic and violates its own boundary. | Enforce 'Core depends on nothing' in the depgraph rules; review every Core addition. |
| Gate flakiness | Flaky gates erode trust and get bypassed. | Quarantine flaky checks; keep the pipeline fast (<10 min) to protect adoption. |

## Dependencies

- None. Phase 0 is the root of the programme.

## Documentation updates

- Seed all ten guides (§18) as stubs with owners and scope.

- Author ADR-0001 (modular monolith), ADR-0002 (dependency law), ADR-0003 (adapter pattern).

- Write the Contribution Guide (definition of done, ADR process) — needed before other phases contribute.

- Populate .cursor/rules and CLAUDE.md with the dependency law, token rule, and module contract.

# Milestones & Tasks

## Milestone 0.1 — Monorepo skeleton & workspace

OBJECTIVE   A workspace that installs, builds, and runs an empty shell app.

TASK 0.1.1 Initialise monorepo workspace and task runner Inputs Spec §17 repository structure; chosen package manager and monorepo runner (recorded in ADR). Outputs Installable workspace; root scripts (build, lint, test, typecheck) run across packages. Files created package.json (root) · workspace/monorepo config · .gitignore · .editorconfig Files modified — Verification steps · Fresh install succeeds. · Root build/lint/test/typecheck scripts run and pass on an empty tree. Manual QA steps · Clone into a clean directory and confirm a single install + build works with no manual steps.

TASK 0.1.2 Create top-level directory structure Inputs Spec §17 folder tree. Outputs All top-level directories exist with README placeholders explaining their purpose. Files created apps/ · packages/ · modules/ · standards/ · tooling/ · docs/ · examples/ · templates/ · scripts/ · each with README.md Files modified — Verification steps · Directory tree matches spec §17. · Each directory has a purpose README. Manual QA steps · Visually diff the tree against spec §17; confirm no missing or extra top-level folders.

TASK 0.1.3 Scaffold the minimal shell app Inputs Chosen framework (Next.js App Router per §2.1). Outputs apps/shell renders a single placeholder route and builds for production. Files created apps/shell/ (framework scaffold, one route) Files modified workspace config to include the app Verification steps · Shell builds and starts locally. · Production build output is generated. Manual QA steps · Load the shell locally and confirm the placeholder route renders without console errors.

## Milestone 0.2 — Standards & quality gates

OBJECTIVE   Every quality standard is encoded once in standards/ and consumed everywhere.

TASK 0.2.1 Author TypeScript strict base configs Inputs Spec §2.1 (TypeScript strict). Outputs standards/tsconfig base plus app/package presets; all packages extend them. Files created standards/tsconfig/base.json · standards/tsconfig/app.json · standards/tsconfig/package.json Files modified root tsconfig · apps/shell tsconfig Verification steps · Typecheck passes repo-wide in strict mode. · A deliberate type error is caught by the typecheck script. Manual QA steps · Introduce a temporary type error and confirm the typecheck gate flags it, then revert.

TASK 0.2.2 Author lint & format configs Inputs Spec §15 (linting/formatting, one canonical style). Outputs Shared eslint + prettier configs in standards/; consumed by root. Files created standards/eslint/index · standards/prettier/index Files modified root eslint/prettier references Verification steps · Lint and format checks pass repo-wide. · A style violation is reported by lint. Manual QA steps · Run format check on a mis-formatted file and confirm it is flagged.

TASK 0.2.3 Configure pre-commit hooks Inputs Spec §15 (pre-commit: lint, format, type-check, secret-scan). Outputs Commit-time hooks running lint, format, typecheck, and secret scan on staged files. Files created hook configuration · tooling/scripts/precommit Files modified root package config Verification steps · A commit with a lint error is blocked locally. · A staged fake secret is blocked. Manual QA steps · Attempt a commit containing a dummy secret string and confirm the hook blocks it.

TASK 0.2.4 Implement dependency-graph (dependency law) rules Inputs Spec §3.1 dependency law; §17 boundary enforcement. Outputs A depgraph check that fails on illegal imports (module→sibling internals, app→module internals, Core→anything). Files created standards/depgraph/rules · tooling/scripts/depgraph-check Files modified CI workflow to run the check Verification steps · Legal import graph passes. · A fixture with an illegal import fails the check. Manual QA steps · Add a temporary illegal import fixture, confirm the check fails, then remove it.

## Milestone 0.3 — Core kernel

OBJECTIVE   Implement Core (§4.1) — the substrate every module consumes.

TASK 0.3.1 Implement typed configuration & environment validation Inputs Spec §4.1 config; §15 environment validation (fail fast). Outputs packages/config exposes a validated, typed config accessor; boot fails with a clear message on invalid env. Files created packages/config/ (schema, accessor) Files modified apps/shell to read config at boot Verification steps · Valid env boots. · Missing/invalid env fails fast with a descriptive error. Manual QA steps · Remove a required env var locally and confirm the app refuses to boot with a clear message.

TASK 0.3.2 Implement shared types & Result/error model Inputs Spec §4.1 (shared domain types, result/error model). Outputs packages/types exports the Result type and canonical error taxonomy used platform-wide. Files created packages/types/ (Result, error taxonomy, shared primitives) Files modified — Verification steps · Types compile and are importable. · Unit tests cover Result success/failure flows. Manual QA steps · Review the error taxonomy against the module list to confirm coverage of expected failure modes.

TASK 0.3.3 Implement the in-process event bus Inputs Spec §4.1 events; §3.1 async contract communication. Outputs core.events with publish(event) and subscribe(type, handler); typed event contracts. Files created packages/core/events/ Files modified packages/core index Verification steps · Publish reaches subscribers. · Handler errors are isolated and logged, not swallowed silently. Manual QA steps · Wire a temporary subscriber, publish a test event, confirm delivery and correlation-id propagation.

TASK 0.3.4 Implement the adapter registry (interfaces only) Inputs Spec §2 portability rule; §4.1 adapter registry. Outputs core.adapters.get('email'¦'storage'¦'payments'¦'ai'¦'search') returns a typed interface with a null/stub implementation. Files created packages/adapters/ (interfaces + stubs) · packages/core/adapters/ Files modified packages/core index Verification steps · Each adapter key resolves to its interface. · Calling a stub returns a clear 'not configured' result, not a crash. Manual QA steps · Resolve each adapter and confirm the stub behaviour is safe and logged.

TASK 0.3.5 Implement structured logging & correlation IDs Inputs Spec §4.1 (structured logging, correlation IDs, telemetry hooks). Outputs core.logger emits structured logs with a correlation id threaded through events and requests. Files created packages/core/logger/ Files modified apps/shell request entry to attach correlation id Verification steps · Logs are structured JSON with level and correlation id. · A request produces a traceable correlation id end to end. Manual QA steps · Trigger a request and confirm one correlation id links the request log and any event logs.

## Milestone 0.4 — CI/CD, ADRs & agent guidance

OBJECTIVE   Automate the gates and encode the rules that keep humans and agents on-architecture.

TASK 0.4.1 Build the CI pipeline with the full gate set Inputs Spec §15 gates; §2.4 GitHub Actions. Outputs .github/workflows/ci.yml runs typecheck, lint, format, unit, integration, depgraph, secret-scan, and build on every PR. Files created .github/workflows/ci.yml Files modified root scripts referenced by CI Verification steps · All gates run on a PR. · A failing gate blocks merge. Manual QA steps · Open a draft PR that fails one gate and confirm merge is blocked with a clear signal.

TASK 0.4.2 Configure preview & production deploys Inputs Spec §2.4 Vercel; §14 performance host. Outputs Per-PR preview deployments and production deploy on merge to main. Files created deploy config Files modified CI workflow to trigger deploys Verification steps · A PR produces a working preview URL. · Merge to main updates production. Manual QA steps · Open a PR, visit the preview URL, confirm the shell renders; merge and confirm production updates.

TASK 0.4.3 Add GitHub templates and CODEOWNERS Inputs Spec §15 (issue/PR templates encode the definition of done). Outputs PR template with the DoD checklist; issue templates; CODEOWNERS routing reviews. Files created .github/PULL_REQUEST_TEMPLATE.md · .github/ISSUE_TEMPLATE/* · .github/CODEOWNERS Files modified — Verification steps · New PRs render the DoD checklist. · CODEOWNERS requests the right reviewers. Manual QA steps · Open a test PR and confirm the template and owner assignment appear.

TASK 0.4.4 Establish the ADR process and record ADR-0001..0003 Inputs Spec §1.2 (modular monolith), §3.1 (dependency law), §2 (adapter/portability). Outputs docs/adr with a template and the first three ADRs capturing the founding decisions and trade-offs. Files created docs/adr/0000-template.md · docs/adr/0001-modular-monolith.md · docs/adr/0002-dependency-law.md · docs/adr/0003-adapter-pattern.md Files modified Architecture Guide stub links the ADRs Verification steps · ADRs follow the template. · Each records context, decision, and trade-off. Manual QA steps · Review ADR-0001 against spec §1.2 to confirm the recorded trade-off matches the specification.

TASK 0.4.5 Author agent guidance (.cursor rules + CLAUDE.md) Inputs Spec §15 (agent guidance as first-class architecture); §3.2 module contract; §5.1 token rule. Outputs .cursor/rules and CLAUDE.md instruct agents on the dependency law, token-only styling, and the six-part module contract. Files created .cursor/rules · CLAUDE.md Files modified Developer Guide stub references agent guidance Verification steps · Rules state the dependency law, token rule, and module contract explicitly. · An agent prompted to break a boundary is guided to refuse. Manual QA steps · Ask an agent to add a cross-module internal import and confirm the rules steer it to the interface instead.

TASK 0.4.6 Seed the ten documentation guides Inputs Spec §18 documentation set. Outputs docs/guides contains all ten guides as stubs with owner, audience, and scope. Files created docs/guides/{developer,architecture,platform,design,editorial,operations,security,deployment,migration,contribution}.md Files modified — Verification steps · All ten guides exist with front-matter (owner, audience, scope). Manual QA steps · Confirm each guide's scope statement matches its row in spec §18.