PHASE 1

Design System & Primitives

2 weeks  ·  Foundation tier  ·  Spec Phase 1

SPECIFICATION REFERENCE   Spec Phase 1 (§19) and §5. Ships the immutable design tokens and component primitives. These primitives are frozen: later phases compose them, never alter them.

Deliver the institutional design system as the single source of visual truth: tokens, three-layer components, Storybook, accessibility gates, and theming/dark mode. Frozen after this phase.

## Objectives

- Define the token schema (colour, typography, spacing, radius/elevation, motion, grid) per §5.1 as the sole source of visual truth.

- Build the three-layer component system: primitives → elements → patterns (§5.3).

- Stand up Storybook as the visual contract with a story per component.

- Enforce WCAG 2.2 AA via automated axe checks and add visual-regression to CI (§5.4).

- Implement theming (light/dark as token layers) and responsive behaviour.

## Deliverables

- packages/design-system: token definitions + theme layers.

- packages/ui: primitives, elements, and initial editorial patterns.

- A running Storybook (apps/storybook) with accessibility and usage notes per component.

- Visual-regression suite wired into CI.

- Design Guide populated (§18) and design-governance process live.

## Repository changes

- Add packages/design-system and packages/ui.

- Add apps/storybook.

- Add visual-regression tooling and an a11y check to CI gates.

- Add token-lint rule forbidding raw colour/size values in ui and apps.

## Folder structure

packages/
├── design-system/
│   ├── tokens/          # colour, type, spacing, radius, motion, grid
│   ├── themes/          # light / dark token layers
│   └── schema/          # token schema + validation
└── ui/
    ├── primitives/      # token-bound atoms (Box, Text, Stack)
    ├── elements/        # Button, Input, Card, Field, …
    └── patterns/        # Article, Product, Profile, Course layouts
apps/
└── storybook/          # visual contract + a11y notes

## Modules affected

- Design System (§5) — implemented as packages, not a bounded-context module

- Consumed later by CMS rendering, Commerce, Courses, Notifications templates

## Interfaces to implement

- tokens — typed accessors resolving to CSS variables; no raw values downstream.

- ui primitives/elements/patterns — the only components apps may use.

- theme — light/dark switching via token layers; respects prefers-color-scheme.

## External services

- Chromatic-class visual-regression service or self-hosted snapshot runner.

- No new runtime vendors.

## Environment variables

| Variable | Purpose | Required |
| --- | --- | --- |
| VISUAL_TEST_TOKEN | Auth for the visual-regression service (CI only). | CI only |
| STORYBOOK_BASE_URL | Deployed Storybook URL for reviewers. | no |

## Acceptance criteria

- Every component passes automated a11y (axe) and has a Storybook story.

- Tokens are the sole source of visual truth; the token-lint rule fails any raw colour/size in ui/apps.

- Light and dark themes both pass AA contrast.

- Visual-regression runs in CI and blocks unintended visual drift.

- Primitives are declared frozen and referenced as a stable contract by the Design Guide.

## Testing requirements

- Unit: token resolution, theme switching, component behaviour (keyboard, focus, ARIA).

- Accessibility: axe on every story; manual keyboard/focus audit for interactive elements.

- Visual-regression: baseline snapshots for all components in light and dark.

## Production readiness checklist

☐  a11y gate (axe) enforced on merge.

☐  Visual-regression gate enforced; baselines reviewed, not auto-approved.

☐  Storybook deployed as a reviewable preview.

☐  Token-lint rule active in CI.

☐  Design Guide published with governance process (ADR + story required for new patterns).

## Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| Token churn after freeze | Later phases pressure primitives to change, breaking the contract. | Freeze primitives; new needs are new compositions or additive tokens, gated by ADR. |
| Visual-regression noise | Flaky snapshots cause reviewers to rubber-stamp. | Stabilise rendering (fonts, animation off in tests); require human baseline approval. |
| Accessibility debt | Components pass axe but fail real assistive tech. | Add manual audit for key interactive patterns beyond automated checks. |

## Dependencies

- Phase 0 (monorepo, standards, CI gates).

## Documentation updates

- Publish the Design Guide (§18): tokens, components, editorial layout, accessibility, governance.

- ADR: token schema and the primitive-freeze decision.

- Update Developer Guide with 'building UI with tokens only' conventions.

- Update .cursor rules to reinforce token-only styling.

# Milestones & Tasks

## Milestone 1.1 — Token schema & themes

OBJECTIVE   Tokens exist as validated, typed truth with light/dark layers.

TASK 1.1.1 Define the token schema Inputs Spec §5.1 token families and governance rules. Outputs A validated schema covering colour, typography, spacing, radius/elevation, motion, grid. Files created packages/design-system/schema/ Files modified — Verification steps · Schema validates a sample token set. · Invalid tokens (e.g. failing contrast intent) are rejected. Manual QA steps · Review the schema against §5.1 to confirm every token family is represented.

TASK 1.1.2 Author the base token set Inputs Schema from 1.1.1; luxury principles (§5.5). Outputs A default institutional token set anchored by one deep primary, resolving to CSS variables. Files created packages/design-system/tokens/ Files modified — Verification steps · Tokens resolve to CSS variables. · Modular type scale and 4-based spacing hold. Manual QA steps · Render a token sheet and confirm rhythm and scale match the spec's intent.

TASK 1.1.3 Implement light/dark theme layers Inputs Spec §5.4 theming via token layers. Outputs Light and dark themes as token overrides; switch respects prefers-color-scheme. Files created packages/design-system/themes/ Files modified tokens index Verification steps · Both themes resolve. · Contrast passes AA in both. Manual QA steps · Toggle themes in a sample view; confirm no hard-coded colours leak.

TASK 1.1.4 Add the token-lint rule Inputs Spec §5.1 (feature code never uses raw values). Outputs A lint rule failing any raw colour/size in packages/ui and apps. Files created standards/eslint token-lint rule Files modified CI lint config Verification steps · A raw hex in ui is flagged. · Token usage passes. Manual QA steps · Introduce a raw colour, confirm lint fails, then revert.

## Milestone 1.2 — Component primitives & elements

OBJECTIVE   Build the frozen primitives and the element layer, accessible by construction.

TASK 1.2.1 Build layout primitives Inputs Tokens; §5.3 three-layer architecture; §5.1 grid. Outputs Box, Stack, Grid, Text primitives bound to tokens with the 12-column fluid grid and measure caps. Files created packages/ui/primitives/ Files modified — Verification steps · Primitives compose without raw values. · Line length caps at ~66ch for body. Manual QA steps · Assemble a sample layout from primitives; confirm rhythm and measure hold across breakpoints.

TASK 1.2.2 Build form & action elements Inputs Primitives; shadcn/ui owned-component model (§2.1, §5.3). Outputs Button, Input, Field, Select, Checkbox with full keyboard/focus/ARIA contracts. Files created packages/ui/elements/ Files modified ui index Verification steps · Each element passes axe. · Keyboard and focus order are correct. Manual QA steps · Keyboard-only walkthrough of each element; confirm focus visibility and ARIA roles.

TASK 1.2.3 Build content & container elements Inputs Primitives; §5.2 editorial layout. Outputs Card, Dialog, Tabs, Accordion, Table with accessible semantics. Files created packages/ui/elements/ (additions) Files modified ui index Verification steps · Elements pass axe. · Dialog traps focus and restores it on close. Manual QA steps · Open/close dialog with keyboard; confirm focus trap and return.

## Milestone 1.3 — Editorial patterns

OBJECTIVE   Compose reusable institutional layouts from elements.

TASK 1.3.1 Build the Article pattern Inputs Elements; §5.2 measure/rhythm/hierarchy. Outputs An Article layout (headline, deck, body, media, references) with editorial typography. Files created packages/ui/patterns/article/ Files modified ui index Verification steps · Renders long-form content with correct hierarchy. · Passes a11y and visual-regression baseline. Manual QA steps · Drop sample article content; confirm heading steps and measure read well.

TASK 1.3.2 Build Product / Profile / Course patterns Inputs Elements; content types (§6.1) these patterns will render. Outputs Product, Person/Profile, and Course layout patterns as composition-only. Files created packages/ui/patterns/{product,profile,course}/ Files modified ui index Verification steps · Each pattern composes from elements with no raw values. · Baselines captured. Manual QA steps · Render each with placeholder data; confirm consistency with the Article pattern's rhythm.

## Milestone 1.4 — Storybook, a11y & visual-regression

OBJECTIVE   Make the visual contract enforceable in CI.

TASK 1.4.1 Stand up Storybook with stories for all components Inputs ui packages; §15 Storybook as the visual contract. Outputs apps/storybook renders a story per primitive/element/pattern with usage + a11y notes. Files created apps/storybook/ Files modified workspace config Verification steps · Every component has a story. · Storybook builds and deploys as a preview. Manual QA steps · Browse Storybook; confirm each component documents usage and accessibility notes.

TASK 1.4.2 Wire automated accessibility checks Inputs Spec §5.4 (axe as a merge gate). Outputs axe runs against every story; violations fail CI. Files created a11y test config Files modified .github/workflows/ci.yml Verification steps · A seeded a11y violation fails CI. · Clean components pass. Manual QA steps · Introduce a contrast violation in a story; confirm the gate blocks merge; revert.

TASK 1.4.3 Add visual-regression to CI Inputs Spec §5.5 (headless rendering verifies no drift). Outputs Baseline snapshots for all components (light+dark); drift blocks merge pending human approval. Files created visual-regression config + baselines Files modified .github/workflows/ci.yml Verification steps · An intentional visual change is flagged. · Approved baselines update deliberately. Manual QA steps · Nudge a component's spacing; confirm the diff is caught and requires approval.

TASK 1.4.4 Publish the Design Guide and freeze primitives Inputs Spec §5.5 design governance; §19 primitive-freeze constraint. Outputs Design Guide published; primitives declared frozen; new-pattern process (ADR + story) documented. Files created — Files modified docs/guides/design.md · docs/adr/ (freeze decision) Verification steps · Guide covers tokens, components, layout, a11y, governance. · Freeze decision recorded as ADR. Manual QA steps · Confirm the guide's governance section matches §5.5 and references the visual-regression loop.