PHASE 2

CMS & Media

2 weeks  ·  Foundation tier  ·  Spec Phase 2

SPECIFICATION REFERENCE   Spec Phase 2 (§19), §6 (CMS) and §7 (Media), plus module specs §4.3 and §4.4.

Enable structured, versioned, typed content (CMS) and governed media (Cloudinary pipeline). Editors can model, preview, and publish; publishing emits events for later indexing/embedding.

## Objectives

- Implement the CMS module (§4.3) with the base content schema (§6.1) as portable, typed documents.

- Implement the editorial lifecycle: draft → preview → review/approval → publish → version/rollback (§6.2).

- Implement the Media module (§4.4) and the Cloudinary pipeline (§7) with governed metadata.

- Emit content.published / media.uploaded events for downstream Search/Knowledge (activated in Phase 4).

- Scaffold content internationalisation (translatable fields, locale-aware references, RTL support) (§6.3).

## Deliverables

- modules/cms with schemas, lifecycle, preview, and a typed read interface.

- modules/media with upload, transformation, responsive derivatives, and metadata governance.

- Sanity project wired via the CMS interface; Cloudinary wired via the media adapter.

- Editorial Guide published (§18).

## Repository changes

- Add modules/cms and modules/media as bounded-context packages.

- Implement the storage/media adapter against Cloudinary in packages/adapters.

- Add content preview route to apps/shell (signed preview surface).

- Add alt-text-required accessibility gate to media handling.

## Folder structure

modules/
├── cms/
│   ├── schema/         # Page, Article, Product, Course, Event, Person/Team,
│   │                   # Research, Download, Media(ref), Navigation, SEO, Reference
│   ├── lifecycle/      # draft/preview/review/publish/version
│   ├── query/          # typed read surface (GROQ/typed)
│   └── interface/      # content.query / content.preview / events
└── media/
    ├── pipeline/       # upload, transform, responsive derivatives
    ├── metadata/       # alt text, credits, licensing, AI tags
    ├── library/        # media library surface
    └── interface/      # media.asset / media.upload / events

## Modules affected

- CMS (§4.3) — implemented

- Media (§4.4) — implemented

- Core (events) — consumed

- Design System — consumed for preview rendering

## Interfaces to implement

- content.query(type, filter) — typed read of published content.

- content.preview(token) — draft rendering for editors.

- Events: content.published, content.unpublished, content.updated.

- media.asset(id) — resolved, transformable asset.

- media.upload(file, meta) — governed asset record.

- Events: media.uploaded, media.tagged.

## External services

- Sanity (structured content backend).

- Cloudinary (media transformation & delivery) via the media adapter.

## Environment variables

| Variable | Purpose | Required |
| --- | --- | --- |
| SANITY_PROJECT_ID | Sanity project. | yes |
| SANITY_DATASET | Sanity dataset (per environment). | yes |
| SANITY_API_TOKEN | Server-side read/write token (secret manager). | yes |
| SANITY_PREVIEW_SECRET | Signs the preview surface. | yes |
| CLOUDINARY_CLOUD_NAME | Cloudinary account. | yes |
| CLOUDINARY_API_KEY | Cloudinary key (secret manager). | yes |
| CLOUDINARY_API_SECRET | Cloudinary secret (secret manager). | yes |

## Acceptance criteria

- Editors can model, draft, preview, and publish every base content type.

- Publishing versions the document and emits content.published.

- Media transforms on delivery, ships responsive derivatives, and meets image budgets.

- Alt text is required; missing alt text fails the accessibility gate.

- Content presentation is fully separated from content (no HTML stored in documents).

## Testing requirements

- Unit: schema validation, lifecycle transitions, query typing, media metadata governance.

- Integration: publish → event emitted; upload → derivative generated; preview → draft rendered via signed surface.

- Accessibility: alt-text-required gate on media; rendered content passes axe via the design system.

## Production readiness checklist

☐  Preview surface is signed (SANITY_PREVIEW_SECRET); no unsigned draft exposure.

☐  Media secrets in the secret manager; no keys in client bundles.

☐  Image/video budgets enforced; derivatives cached at the CDN.

☐  content.published events observable in logs for downstream consumers.

☐  Rollback: any prior content version restorable.

## Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| Schema lock-in | Early schema shapes become hard to change once content exists. | Design schemas as additive; use references over embedding; version schema changes with migrations. |
| Preview leakage | Draft content visible publicly. | Sign the preview surface and scope it to authenticated editors. |
| Media cost/perf | Unbounded transformations inflate cost and latency. | Enforce budgets; cache derivatives; restrict transformation params to a safe allow-list. |
| Presentation creep | Editors embed HTML/styling in content. | Structured fields only; block rich HTML; render via design-system patterns. |

## Dependencies

- Phase 0 (Core, events, adapters).

- Phase 1 (design system for preview rendering and content patterns).

## Documentation updates

- Publish the Editorial Guide (§18): content modelling, workflow, localisation, publishing without developers.

- Document the CMS and Media interface contracts.

- ADR: content-modelling approach (references vs embedding) and preview signing.

- Update Developer Guide with 'consuming content via content.query' patterns.

# Milestones & Tasks

## Milestone 2.1 — CMS foundation & schema

OBJECTIVE   The base content schema exists as typed, portable documents.

TASK 2.1.1 Provision Sanity and wire the CMS interface shell Inputs Spec §4.3; Sanity credentials. Outputs modules/cms connects to Sanity; a typed content.query stub returns real data. Files created modules/cms/interface/ · modules/cms/query/ Files modified packages/config (Sanity env) Verification steps · A test query returns documents. · Interface exposes only content.query/preview, not Sanity internals. Manual QA steps · Confirm no Sanity client is importable outside modules/cms.

TASK 2.1.2 Author core content-type schemas (batch 1) Inputs Spec §6.1 (Page, Article, Product, Person/Team, Media ref). Outputs Typed schemas for Page, Article, Product, Person/Team, and Media references with relationships. Files created modules/cms/schema/{page,article,product,person,media-ref} Files modified cms schema index Verification steps · Schemas validate. · Relationships resolve (Article→Person, Product→Media). Manual QA steps · Create one of each in the editor; confirm references link correctly.

TASK 2.1.3 Author core content-type schemas (batch 2) Inputs Spec §6.1 (Course, Event, Research, Download, Navigation, SEO, Reference). Outputs Typed schemas for the remaining base types with SEO and Reference (integrity-aware) fields. Files created modules/cms/schema/{course,event,research,download,navigation,seo,reference} Files modified cms schema index Verification steps · All base types present per §6.1. · Reference type carries provenance fields. Manual QA steps · Confirm the full type list matches §6.1 with no omissions.

TASK 2.1.4 Implement the typed read query surface Inputs Spec §4.3 content.query. Outputs content.query(type, filter) returns typed published content only. Files created modules/cms/query/ (typed accessors) Files modified cms interface Verification steps · Only published docs are returned by default. · Types flow to callers. Manual QA steps · Query as an anonymous consumer; confirm drafts are excluded.

## Milestone 2.2 — Editorial lifecycle & preview

OBJECTIVE   The governed draft→publish lifecycle with signed preview and versioning.

TASK 2.2.1 Implement draft/publish lifecycle and versioning Inputs Spec §6.2 lifecycle states. Outputs Documents move draft→publish; every publish creates a restorable version. Files created modules/cms/lifecycle/ Files modified cms interface Verification steps · Publish creates a version. · A prior version is restorable. Manual QA steps · Publish, edit, republish, then roll back; confirm the restored content.

TASK 2.2.2 Implement the signed preview surface Inputs Spec §6.2 preview; SANITY_PREVIEW_SECRET. Outputs A signed preview route in apps/shell renders drafts for authenticated editors only. Files created apps/shell preview route · modules/cms preview handler Files modified cms interface (content.preview) Verification steps · Valid signature renders draft. · Invalid/absent signature is rejected. Manual QA steps · Attempt preview without a signature; confirm rejection.

TASK 2.2.3 Add review/approval hooks Inputs Spec §6.2 review/approval (Governance may gate later). Outputs A review state and approval transition; a hook point for Governance (activated Phase 8). Files created modules/cms/lifecycle/ (review) Files modified cms interface Verification steps · Content can require approval before publish. · The Governance hook is present but inert until Phase 8. Manual QA steps · Route a document through review→approve→publish; confirm gating works.

TASK 2.2.4 Emit content lifecycle events Inputs Spec §4.3 events; Core event bus. Outputs content.published/unpublished/updated emitted on transitions. Files created — Files modified modules/cms/lifecycle · cms interface Verification steps · Publishing emits content.published with document ref. · Unpublish/update emit their events. Manual QA steps · Subscribe a temporary logger; publish; confirm the event and payload.

## Milestone 2.3 — Media pipeline

OBJECTIVE   Governed media with transformation, derivatives, and required metadata.

TASK 2.3.1 Implement the Cloudinary media adapter Inputs Spec §2 portability; §7 pipeline; Cloudinary credentials. Outputs The storage/media adapter resolves to Cloudinary behind the media interface. Files created packages/adapters/media-cloudinary/ Files modified packages/adapters index Verification steps · Upload returns a governed asset record. · No Cloudinary SDK leaks outside the adapter. Manual QA steps · Upload a test image; confirm it lands and returns a transformable reference.

TASK 2.3.2 Implement transformation & responsive derivatives Inputs Spec §7 (transformation on delivery, responsive images, focal points). Outputs media.asset(id) yields responsive sources with format/quality negotiation and focal-point crops. Files created modules/media/pipeline/ Files modified media interface Verification steps · Modern formats served per client. · Focal point holds the subject across breakpoints. Manual QA steps · Render an asset at several sizes; confirm crop and format are correct.

TASK 2.3.3 Enforce governed metadata (alt text, credits, licensing) Inputs Spec §7 governed metadata; §5.4 a11y. Outputs Alt text, credits, and licensing are required; missing alt text fails the a11y gate. Files created modules/media/metadata/ Files modified media interface · CI a11y gate Verification steps · Asset without alt text is blocked at publish. · Metadata persists with the asset. Manual QA steps · Try to publish content referencing an asset lacking alt text; confirm the block.

TASK 2.3.4 Build the media library surface and emit events Inputs Spec §4.4 media library; AI tagging seam (tagging model wired in Phase 4). Outputs A media library listing with collections; media.uploaded/tagged events emitted (tagging inert until Phase 4). Files created modules/media/library/ Files modified media interface Verification steps · Library lists governed assets. · media.uploaded emitted on upload. Manual QA steps · Upload several assets; confirm they appear in the library with metadata.

## Milestone 2.4 — Content i18n scaffolding & Editorial Guide

OBJECTIVE   Localisation-ready content and published editorial documentation.

TASK 2.4.1 Add translatable fields and locale-aware references Inputs Spec §6.3 content i18n (full i18n module in Phase 8). Outputs Schemas support translatable fields and locale-aware references; RTL content stored correctly. Files created — Files modified modules/cms/schema/* · cms query Verification steps · A field can hold multiple locales. · RTL content persists without corruption. Manual QA steps · Author an Arabic (RTL) article field; confirm storage and retrieval fidelity.

TASK 2.4.2 Publish the Editorial Guide and interface docs Inputs Spec §18 Editorial Guide; CMS/Media interfaces. Outputs Editorial Guide published; CMS and Media interface contracts documented. Files created — Files modified docs/guides/editorial.md · module interface docs Verification steps · Guide covers modelling, workflow, localisation, publishing. · Interface docs match implemented contracts. Manual QA steps · A non-developer follows the guide to publish a page end to end.