PHASE 5

Operations & Notifications

2 weeks  ·  Intelligence tier  ·  Spec Phase 5

SPECIFICATION REFERENCE   Spec Phase 5 (§19), §11 (Operations & Automation), and module specs §4.17 (Operations), §4.15 (Notifications), §4.11 (CRM).

Automate back-office work and communications. A durable job runner, scheduler, and declarative workflow engine drive indexing, embeddings, emails, and syncs; Notifications delivers consent-aware messages; CRM holds the canonical relationship record.

## Objectives

- Implement Operations (§4.17): the workflow engine, durable jobs/queues, and scheduling.

- Move Phase 4's interim inline indexing/embedding onto durable background jobs.

- Implement Notifications (§4.15): channel adapters (email via Resend), templated in the design system, consent-enforced.

- Implement CRM (§4.11): the canonical relationship record, segments, tags, and consent state.

- Provide operational dashboards and job/workflow health with alerting.

## Deliverables

- modules/operations with jobs, scheduler, and a declarative workflow engine.

- modules/notifications with email (Resend) and an in-app channel, consent-aware.

- modules/crm with contacts/organisations, segments, and consent.

- Operational dashboards; Operations Guide published (§18).

## Repository changes

- Add modules/operations, modules/notifications, modules/crm.

- Implement the queue/scheduler infrastructure and the email adapter (Resend).

- Migrate content/media indexing+embedding subscriptions to durable jobs.

- Add CRM sync satellite pattern (canonical in-platform; marketing tools as satellites).

## Folder structure

modules/
├── operations/
│   ├── jobs/           # durable job runner + retries
│   ├── scheduler/      # cron-style scheduled tasks
│   ├── workflows/      # declarative, event-triggered workflows
│   ├── dashboards/     # job/workflow health
│   └── interface/      # ops.enqueue / schedule / workflow
├── notifications/
│   ├── channels/       # email (Resend), in-app
│   ├── templates/      # design-system-based templates
│   ├── consent/        # preference/consent enforcement
│   └── interface/      # notify.send
└── crm/
    ├── model/          # contacts, organisations, timeline
    ├── segments/       # segments, tags
    ├── consent/        # consent + preferences
    └── interface/      # crm.contact / segment / events

## Modules affected

- Operations (§4.17)

- Notifications (§4.15)

- CRM (§4.11)

- Search/Knowledge/Media — job consumers

- i18n — used by templates (basic here; full in Phase 8)

## Interfaces to implement

- ops.enqueue(job) / ops.schedule(cron, job) / ops.workflow(def).

- notify.send(template, audience, data).

- Events: notification.sent, notification.failed.

- crm.contact(id) / crm.segment(query).

- Events: contact.created, consent.changed.

## External services

- A managed queue + scheduler (durable jobs, retries, cron).

- Resend (transactional/lifecycle email) via the email adapter.

- A marketing/CRM satellite (e.g. HubSpot) fed by sync jobs (optional).

## Environment variables

| Variable | Purpose | Required |
| --- | --- | --- |
| QUEUE_URL | Managed queue connection. | yes |
| SCHEDULER_* | Scheduler configuration. | yes |
| RESEND_API_KEY | Email provider key (secret manager). | yes |
| EMAIL_FROM | Default sender identity. | yes |
| CRM_SATELLITE_API_KEY | Marketing tool sync (optional, secret manager). | no |

## Acceptance criteria

- Workflows run reliably with retries and observability; failed jobs are re-drivable.

- Indexing/embedding now runs as durable jobs, off the editorial critical path.

- Email is templated in the design system and respects consent/preferences.

- CRM holds the canonical relationship record; marketing tools are satellites, not the source of truth.

- Operational dashboards show job/workflow health with alerting on failure.

## Testing requirements

- Unit: job serialisation/retry logic, workflow definition parsing, consent enforcement, segment queries.

- Integration: event → workflow → job → notification; failed job retried then dead-lettered; CRM sync round-trip.

- Reliability: job runner survives restart; scheduled task fires on time; idempotent re-runs.

- Consent: a message to an opted-out contact is suppressed.

## Production readiness checklist

☐  Dead-letter handling and re-drive tooling for failed jobs.

☐  Scheduler idempotency (no duplicate runs on redeploy).

☐  Email deliverability configured (SPF/DKIM); bounce/complaint handling.

☐  Dashboards + alerts wired to on-call.

☐  CRM canonical record backed up; satellite sync failures alert but don't corrupt the canon.

## Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| Job storms | Retries or fan-out overwhelm the system. | Backoff, concurrency limits, dead-letter queues, and rate control. |
| Duplicate scheduling | Redeploys double-fire cron. | Idempotent scheduling with run locks/keys. |
| Consent violations | Messages sent without consent. | Consent check inside notify.send; suppress and log on opt-out. |
| CRM divergence | Satellite becomes de facto source of truth. | One-way canonical→satellite sync; conflict resolution favours the canon. |

## Dependencies

- Phase 0 (Core, events).

- Phase 2 (content/media events to process).

- Phase 3 (identity/consent, secrets).

- Phase 4 (indexing/embedding to move onto jobs).

## Documentation updates

- Publish the Operations Guide (§18): workflows, jobs, monitoring, incident response.

- Document Operations, Notifications, and CRM interfaces.

- ADR: queue/scheduler choice and the canonical-CRM/satellite pattern.

- Update Deployment Guide with queue/scheduler and email DNS setup.

# Milestones & Tasks

## Milestone 5.1 — Jobs, queues & scheduler

OBJECTIVE   Durable background execution the platform can rely on.

TASK 5.1.1 Implement the durable job runner Inputs Spec §4.17 (durable, retryable jobs); QUEUE_URL. Outputs ops.enqueue(job) with retries, backoff, and dead-lettering. Files created modules/operations/jobs/ · modules/operations/interface/ Files modified operations interface Verification steps · A job runs and completes. · A failing job retries then dead-letters. Manual QA steps · Enqueue a failing job; confirm retries then dead-letter; re-drive it.

TASK 5.1.2 Implement the scheduler Inputs Spec §4.17 scheduling (cron). Outputs ops.schedule(cron, job) with idempotent runs. Files created modules/operations/scheduler/ Files modified operations interface Verification steps · A scheduled task fires on time. · Redeploy does not double-fire. Manual QA steps · Schedule a short-interval task; redeploy; confirm no duplicate runs.

TASK 5.1.3 Migrate indexing/embedding to durable jobs Inputs Phase 4 interim inline handlers; Spec §9.2. Outputs content.published/media.uploaded enqueue index/embed jobs instead of inline work. Files created — Files modified search/knowledge event subscriptions · operations jobs Verification steps · Publish enqueues jobs, not inline work. · Editorial actions are not blocked by indexing. Manual QA steps · Publish under load; confirm the editor is not blocked and indexing completes async.

## Milestone 5.2 — Workflow engine

OBJECTIVE   Declarative, event-triggered automation across modules.

TASK 5.2.1 Implement the declarative workflow engine Inputs Spec §4.17, §11 (event-triggered workflows). Outputs ops.workflow(def) runs multi-step, event-triggered flows via module interfaces. Files created modules/operations/workflows/ Files modified operations interface Verification steps · A defined workflow executes its steps in order. · Steps call module interfaces, not internals. Manual QA steps · Define a two-step workflow; trigger it; confirm ordered execution.

TASK 5.2.2 Author reference workflows Inputs Spec §11 example (order.created → provision → notify → update CRM). Outputs Reference workflow definitions demonstrating cross-module orchestration (some steps stubbed until their modules exist). Files created examples/workflows/ Files modified — Verification steps · Reference workflows validate. · Stubbed steps are clearly marked pending their phase. Manual QA steps · Dry-run a reference workflow; confirm it validates and logs each step.

## Milestone 5.3 — Notifications

OBJECTIVE   Consent-aware, design-system-templated messaging.

TASK 5.3.1 Implement the email adapter (Resend) Inputs Spec §4.15, §2.4; Resend credentials. Outputs The email adapter resolves to Resend behind the notifications interface. Files created packages/adapters/email-resend/ · modules/notifications/channels/email Files modified adapters index · notifications interface Verification steps · A test email sends. · No Resend SDK leaks outside the adapter. Manual QA steps · Send a test email; confirm delivery and sender identity.

TASK 5.3.2 Build design-system email templates Inputs Spec §4.15 (templates reuse the design system); Phase 1 tokens. Outputs Reusable email templates composed from design-system tokens/components. Files created modules/notifications/templates/ Files modified — Verification steps · Templates render with tokens. · Rendered emails degrade gracefully across clients. Manual QA steps · Preview templates in major email clients; confirm layout and branding.

TASK 5.3.3 Implement consent enforcement and notify.send Inputs Spec §4.15 (preference/consent enforcement). Outputs notify.send(template, audience, data) enforces consent and logs delivery; emits sent/failed events. Files created modules/notifications/consent/ Files modified notifications interface Verification steps · Opted-out recipients are suppressed. · sent/failed events emitted. Manual QA steps · Send to a list including an opted-out contact; confirm suppression and logging.

TASK 5.3.4 Add an in-app notification channel Inputs Spec §4.15 (in-app channel). Outputs An in-app channel behind the same notify.send interface. Files created modules/notifications/channels/in-app Files modified notifications interface Verification steps · In-app notifications deliver and mark read. · Channel selection routes correctly. Manual QA steps · Trigger an in-app notification; confirm delivery and read state.

## Milestone 5.4 — CRM & dashboards

OBJECTIVE   Canonical relationship record and operational visibility.

TASK 5.4.1 Implement the CRM data model and timeline Inputs Spec §4.11 (contacts, organisations, timeline). Outputs crm.contact(id) with a canonical relationship timeline; contact.created event. Files created modules/crm/model/ · modules/crm/interface/ Files modified prisma schema (crm) Verification steps · Contacts/organisations persist with a timeline. · contact.created emitted. Manual QA steps · Create a contact via interface; confirm the timeline records activity.

TASK 5.4.2 Implement segments, tags, and consent state Inputs Spec §4.11 (segments, tags, consent). Outputs crm.segment(query); tags and consent state with consent.changed events. Files created modules/crm/segments/ · modules/crm/consent/ Files modified crm interface Verification steps · Segments resolve from queries. · Consent changes emit events. Manual QA steps · Build a segment; change a contact's consent; confirm segment and event update.

TASK 5.4.3 Implement the satellite sync pattern Inputs Spec §11 (canonical in-platform; marketing tools as satellites). Outputs One-way canonical→satellite sync job; failures alert without corrupting the canon. Files created modules/crm sync job Files modified operations jobs Verification steps · Canonical changes propagate to the satellite. · Satellite failure does not mutate the canon. Manual QA steps · Break the satellite; confirm the canon is untouched and an alert fires.

TASK 5.4.4 Build operational dashboards and publish the Operations Guide Inputs Spec §4.17 dashboards; §18 Operations Guide. Outputs Job/workflow health dashboards with alerting; Operations Guide published; interfaces documented. Files created modules/operations/dashboards/ Files modified docs/guides/operations.md · interface docs Verification steps · Dashboards show job/workflow status. · Alerts fire on failure. Manual QA steps · Force a job failure; confirm the dashboard reflects it and an alert is raised.