PHASE 6

Commerce & Payments

2 weeks  ·  Capability tier  ·  Spec Phase 6

SPECIFICATION REFERENCE   Spec Phase 6 (§19), §8 (Commerce), and module specs §4.5 (Commerce), §4.6 (Payments).

Enable selling — physical, digital, and subscription — via headless Shopify, with Stripe for non-storefront flows (memberships, donations, fees). PCI scope and money-critical correctness stay with the providers; the platform owns the experience.

## Objectives

- Implement Commerce (§4.5): headless Shopify catalog, cart, checkout orchestration, orders, and customers.

- Implement Payments (§4.6): Stripe payment intents, subscriptions, invoices, and refunds for non-storefront flows.

- Mirror Shopify products to CMS Product docs for editorial context (§8).

- Support digital-product entitlement and subscription state; expose the marketplace extension seam.

- Link commerce customers and payment records to Identity by id.

## Deliverables

- modules/commerce with catalog/cart/order interfaces over Shopify.

- modules/payments with charge/subscribe/refund over Stripe.

- Product mirror sync (Shopify → CMS Product docs).

- Digital entitlement grants; subscription state.

- Commerce-related updates to Platform Guide and Deployment Guide.

## Repository changes

- Add modules/commerce and modules/payments.

- Implement the commerce adapter (Shopify Storefront) and payment adapter (Stripe).

- Add webhook handlers for Shopify orders and Stripe events via the API gateway.

- Add commerce cart/checkout surfaces to apps/shell using design-system patterns.

## Folder structure

modules/
├── commerce/
│   ├── catalog/        # products, variants, inventory (Shopify)
│   ├── cart/           # cart + checkout orchestration
│   ├── orders/         # orders, customers, discounts, gift cards
│   ├── entitlement/    # digital product access
│   └── interface/      # commerce.catalog / cart / order + events
└── payments/
    ├── charges/        # payment intents, refunds
    ├── subscriptions/  # recurring billing (non-Shopify)
    ├── invoices/       # invoicing
    └── interface/      # payments.charge / subscribe / refund + events

## Modules affected

- Commerce (§4.5)

- Payments (§4.6)

- Identity — customer linkage

- CMS — product mirror

- Operations — fulfilment/reconciliation workflows

- Notifications — order/payment emails

## Interfaces to implement

- commerce.catalog / commerce.cart / commerce.order.

- Events: order.created, order.fulfilled, subscription.changed.

- payments.charge / payments.subscribe / payments.refund.

- Events: payment.succeeded, payment.failed, subscription.renewed.

## External services

- Shopify (headless, Storefront + Admin APIs) via the commerce adapter.

- Stripe (payments, subscriptions, invoices) via the payment adapter.

## Environment variables

| Variable | Purpose | Required |
| --- | --- | --- |
| SHOPIFY_STORE_DOMAIN | Shopify store domain. | yes |
| SHOPIFY_STOREFRONT_TOKEN | Storefront API token. | yes |
| SHOPIFY_ADMIN_TOKEN | Admin API token (secret manager). | yes (for sync) |
| SHOPIFY_WEBHOOK_SECRET | Verifies Shopify webhooks. | yes |
| STRIPE_SECRET_KEY | Stripe secret (secret manager). | yes |
| STRIPE_WEBHOOK_SECRET | Verifies Stripe webhooks. | yes |
| STRIPE_PUBLISHABLE_KEY | Client-side Stripe key. | yes |

## Acceptance criteria

- A generated store transacts end to end: browse → cart → checkout → order.

- PCI scope stays with providers; the platform never handles raw card data.

- Subscriptions and digital entitlements work (recurring physical via Shopify; non-storefront recurring via Stripe).

- Products mirror to CMS Product docs for editorial context; inventory reflects Shopify.

- Customers and payment records link to Identity by id.

## Testing requirements

- Unit: catalog mapping, cart operations, entitlement grants, subscription state transitions.

- Integration: checkout round-trip (test mode); Shopify order webhook → order.created; Stripe payment → payment.succeeded.

- Webhook security: unsigned/invalid webhooks rejected; idempotent processing on retry.

- Reconciliation: order/payment state matches provider after simulated failures.

## Production readiness checklist

☐  Webhooks signature-verified and idempotent; replay-safe.

☐  Provider keys in the secret manager; publishable keys scoped to client.

☐  Checkout handled by the provider (no card data in platform logs).

☐  Fulfilment and reconciliation workflows wired via Operations.

☐  Refund/chargeback handling and order-status notifications in place.

## Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| Money correctness | State drifts between platform and provider. | Treat providers as source of truth; reconcile via webhooks; idempotent handlers. |
| PCI scope creep | Card data touches the platform. | Provider-hosted checkout; never accept/store PAN; keep logs card-free. |
| Webhook spoofing | Forged webhooks trigger fulfilment. | Verify signatures; idempotency keys; reject on failure. |
| Inventory mismatch | CMS mirror diverges from Shopify. | Shopify is authoritative for inventory; mirror is read-only editorial context. |

## Dependencies

- Phase 0 (Core, adapters).

- Phase 2 (CMS Product mirror).

- Phase 3 (identity/customer linkage, gateway, secrets).

- Phase 5 (workflows for fulfilment; notifications for order emails).

## Documentation updates

- Document Commerce and Payments interfaces and webhook contracts.

- ADR: headless-Shopify boundary and Stripe-for-non-storefront split.

- Update Platform Guide with commerce activation.

- Update Deployment Guide with webhook endpoints and provider setup.

# Milestones & Tasks

## Milestone 6.1 — Catalog & product mirror

OBJECTIVE   Products flow from Shopify into the platform and CMS.

TASK 6.1.1 Implement the Shopify commerce adapter Inputs Spec §8, §2.2; Shopify credentials. Outputs The commerce adapter resolves to Shopify Storefront behind the commerce interface. Files created packages/adapters/commerce-shopify/ · modules/commerce/interface/ Files modified adapters index Verification steps · Catalog reads from Shopify. · No Shopify SDK leaks outside the adapter. Manual QA steps · List products via the interface; confirm data matches the Shopify store.

TASK 6.1.2 Implement commerce.catalog (products, variants, inventory) Inputs Spec §8 catalog concerns. Outputs commerce.catalog exposes products, variants, and inventory. Files created modules/commerce/catalog/ Files modified commerce interface Verification steps · Variants and inventory reflect Shopify. · Out-of-stock states surface correctly. Manual QA steps · Adjust inventory in Shopify; confirm the change appears via the interface.

TASK 6.1.3 Implement product mirror to CMS Inputs Spec §8 (catalogue mirrored to CMS Product docs); Operations jobs. Outputs A sync job mirrors Shopify products to read-only CMS Product docs for editorial context. Files created modules/commerce sync job Files modified operations jobs · cms Product usage Verification steps · New Shopify products create/refresh CMS Product docs. · Mirror is read-only for inventory. Manual QA steps · Add a Shopify product; confirm the mirrored CMS doc appears with editorial fields available.

## Milestone 6.2 — Cart, checkout & orders

OBJECTIVE   End-to-end purchase with provider-hosted checkout.

TASK 6.2.1 Implement cart and checkout orchestration Inputs Spec §8 (platform renders cart; provider handles checkout). Outputs commerce.cart operations; checkout hands off to the provider safely. Files created modules/commerce/cart/ Files modified commerce interface · apps/shell cart surface Verification steps · Cart add/update/remove works. · Checkout redirects to provider-hosted flow. Manual QA steps · Build a cart and reach provider checkout in test mode; confirm no card data touches the platform.

TASK 6.2.2 Implement orders, customers, discounts, gift cards Inputs Spec §8 order concerns; Identity linkage. Outputs commerce.order exposes orders/customers; discounts and gift cards surfaced; customers linked to Identity. Files created modules/commerce/orders/ Files modified commerce interface Verification steps · Orders retrievable and linked to a user. · Discounts/gift cards apply. Manual QA steps · Place a test order; confirm it links to the signed-in user and reflects a discount.

TASK 6.2.3 Handle Shopify order webhooks Inputs Spec §8; API gateway; SHOPIFY_WEBHOOK_SECRET. Outputs Signed, idempotent webhook handlers emit order.created/fulfilled. Files created commerce webhook handlers Files modified settings/api-gateway routes Verification steps · Valid webhook emits events. · Invalid signature rejected; retries idempotent. Manual QA steps · Replay a webhook; confirm idempotency and correct event emission.

## Milestone 6.3 — Payments & subscriptions

OBJECTIVE   Non-storefront money movement via Stripe.

TASK 6.3.1 Implement the Stripe payment adapter Inputs Spec §4.6, §2.2; Stripe credentials. Outputs The payment adapter resolves to Stripe behind the payments interface. Files created packages/adapters/payments-stripe/ · modules/payments/interface/ Files modified adapters index Verification steps · A test charge succeeds. · No Stripe SDK leaks outside the adapter. Manual QA steps · Run a test-mode charge; confirm success and SCA handling.

TASK 6.3.2 Implement charges, refunds, and invoices Inputs Spec §4.6 (payment intents, refunds, invoices). Outputs payments.charge/refund and invoicing with SCA/3DS. Files created modules/payments/charges/ · modules/payments/invoices/ Files modified payments interface Verification steps · Charge, refund, and invoice flows work in test mode. · SCA challenges handled. Manual QA steps · Issue and refund a test charge; confirm states and receipts.

TASK 6.3.3 Implement subscriptions Inputs Spec §4.6 subscriptions (non-Shopify recurring). Outputs payments.subscribe with lifecycle; subscription.renewed/changed events. Files created modules/payments/subscriptions/ Files modified payments interface Verification steps · Subscription creates and renews in test mode. · Lifecycle events emitted. Manual QA steps · Create a test subscription; simulate renewal; confirm events.

TASK 6.3.4 Handle Stripe webhooks and implement digital entitlement Inputs Spec §8 digital products; §4.6; STRIPE_WEBHOOK_SECRET. Outputs Signed idempotent Stripe webhooks emit payment events; successful purchase grants digital entitlement. Files created payments webhook handlers · modules/commerce/entitlement/ Files modified settings/api-gateway routes · commerce interface Verification steps · Valid webhook emits payment.succeeded; entitlement granted. · Invalid signature rejected. Manual QA steps · Complete a test digital purchase; confirm entitlement unlocks the asset/download.