PHASE 3

Identity, Security & Settings

2 weeks  ·  Foundation tier  ·  Spec Phase 3

SPECIFICATION REFERENCE   Spec Phase 3 (§19), §4.2 (Identity), §4.20 (Settings & API), and §13 (Security & Compliance).

Provide authentication, centralised RBAC, the security baseline, and institution configuration with jurisdiction profiles. Every protected action now routes through one authorization decision point.

## Objectives

- Implement Identity (§4.2): auth/sessions, the user/org/role model, and the central authorize() decision point.

- Implement the security baseline (§13): CSRF/XSS defences, rate limiting, secrets, and immutable audit logs.

- Implement Settings (§4.20): institution config, module activation toggles, feature flags, and the outward API gateway skeleton.

- Provide jurisdiction profiles (UK GDPR, EU GDPR, KSA PDPL) with consent, retention, and erasure mechanisms.

- Introduce the sensitive-data category with stricter access and audit (clinical/legal/personal).

## Deliverables

- modules/identity with auth, RBAC, and authorize(subject, action, resource).

- Security middleware (CSRF, headers/CSP, rate limiting) and the audit-log service.

- modules/settings with config, module toggles, feature flags, and the versioned API gateway shell.

- Jurisdiction profile mechanisms and a sensitive-data handling policy.

- Security Guide published (§18).

## Repository changes

- Add modules/identity and modules/settings.

- Add security middleware to apps/shell and the API gateway.

- Wire a secret manager; remove any interim env-file secrets from non-secret stores.

- Add deny-by-default routing so protected routes require an authorization check.

## Folder structure

modules/
├── identity/
│   ├── auth/           # OAuth/OIDC + email sessions
│   ├── model/          # user, organisation, role
│   ├── rbac/           # roles, permissions, authorize()
│   └── interface/      # auth / authorize / events
└── settings/
    ├── config/         # institution config, module toggles, flags
    ├── jurisdictions/  # UK GDPR / EU GDPR / KSA PDPL profiles
    ├── api-gateway/    # versioned outward surface, rate limiting
    └── interface/      # settings.get / settings.modules
packages/
└── security/           # csrf, headers/CSP, rate-limit, audit-log

## Modules affected

- Identity (§4.2) — implemented

- Settings & API (§4.20) — implemented

- Security baseline (§13) — implemented as packages/security

- Core — consumed

## Interfaces to implement

- auth — signIn / signOut / getSession.

- authorize(subject, action, resource) — the single policy decision function.

- Events: user.created, user.role_changed, session.revoked.

- settings.get(key) / settings.modules().

- Versioned REST/GraphQL gateway shell over module interfaces.

## External services

- Auth.js with OAuth/OIDC providers (email + at least one social/enterprise provider).

- A managed IdP option (Clerk/WorkOS) behind the same auth interface for enterprise SSO/SAML.

- A secret manager (platform-provided or cloud KMS).

## Environment variables

| Variable | Purpose | Required |
| --- | --- | --- |
| AUTH_SECRET | Session/JWT signing secret (secret manager). | yes |
| AUTH_OAUTH_CLIENT_ID | OAuth provider client id. | yes |
| AUTH_OAUTH_CLIENT_SECRET | OAuth provider secret (secret manager). | yes |
| DATABASE_URL | PostgreSQL for identity/audit data. | yes |
| RATE_LIMIT_REDIS_URL | Store backing rate limiting (or platform equivalent). | yes |
| SECRET_MANAGER_* | Secret manager access configuration. | yes |

## Acceptance criteria

- Protected actions enforce authorize(subject, action, resource); deny-by-default holds.

- An immutable audit trail records security- and integrity-relevant events.

- GDPR/PDPL mechanisms (consent, retention, erasure, DSAR) are configurable per institution.

- Secrets are externalised to the secret manager; none remain in code or plain config.

- Rate limiting protects auth and API endpoints; CSRF/XSS defences are active.

## Testing requirements

- Unit: role/permission resolution, authorize() decisions (allow/deny), consent state transitions.

- Integration: sign-in flow, session lifecycle, protected-route denial without authorization, audit write on sensitive actions.

- Security: CSRF rejection on state-changing requests, rate-limit trip, CSP header presence, secret-scan clean.

- Compliance: erasure request removes/anonymises data; retention policy enforced.

## Production readiness checklist

☐  MFA-capable auth; secure, http-only, rotated session tokens.

☐  Audit log immutable and queryable; retention configured.

☐  Secrets in the secret manager with rotation supported.

☐  Rate limits and CSP tuned and enforced in production.

☐  Jurisdiction profile selected per institution; DSAR/erasure runbook in the Security Guide.

## Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| Scattered authz | Authorization logic leaks into routes/features. | Force all decisions through authorize(); lint/review for direct role checks. |
| Secret exposure | Secrets slip into client bundles or logs. | Secret manager + secret-scan gate + log redaction; review env boundaries. |
| Compliance gaps | Erasure/retention incomplete across modules. | Model data ownership per module; central erasure orchestration; test DSAR end to end. |
| Session vulnerabilities | Weak session handling enables hijack. | Standards-based sessions, rotation, http-only/secure cookies, MFA. |

## Dependencies

- Phase 0 (Core, config, events).

- Phase 2 (content to protect; users may author content).

## Documentation updates

- Publish the Security Guide (§18): controls, RBAC, secrets, compliance profiles, data handling.

- Document the Identity and Settings interfaces.

- ADR: authorization model (RBAC decision point), secret management, jurisdiction-profile approach.

- Update Deployment Guide with secret-manager and environment setup.

# Milestones & Tasks

## Milestone 3.1 — Authentication & session lifecycle

OBJECTIVE   Users can securely authenticate; sessions are safe and revocable.

TASK 3.1.1 Provision PostgreSQL and the identity data model Inputs Spec §2.3 (Postgres/Prisma); §4.2 model. Outputs user, organisation, and role tables via Prisma; migrations versioned. Files created modules/identity/model/ · prisma schema (identity) Files modified packages/config (DATABASE_URL) Verification steps · Migrations apply cleanly. · Types generate from schema. Manual QA steps · Run migration on a fresh DB; confirm tables and generated types.

TASK 3.1.2 Implement OAuth/OIDC + email authentication Inputs Spec §4.2 auth; Auth.js; provider credentials. Outputs auth.signIn/signOut/getSession works with email and one external provider. Files created modules/identity/auth/ Files modified identity interface · apps/shell auth entry Verification steps · Sign-in/out works. · Sessions are http-only, secure, and rotated. Manual QA steps · Sign in via provider and email; confirm session cookie attributes.

TASK 3.1.3 Add session revocation and emit identity events Inputs Spec §4.2 events (session.revoked, user.created). Outputs Sessions can be revoked; user.created and session.revoked events emitted. Files created — Files modified modules/identity/auth · identity interface Verification steps · Revoked session is rejected on next request. · Events emitted with subject refs. Manual QA steps · Revoke an active session; confirm immediate lockout on next call.

## Milestone 3.2 — RBAC & authorization

OBJECTIVE   One decision point governs every protected action.

TASK 3.2.1 Model roles and permissions Inputs Spec §4.2 RBAC; §13 permissions model (least privilege). Outputs Role→permission→resource model with least-privilege defaults. Files created modules/identity/rbac/model Files modified prisma schema (roles/permissions) Verification steps · Roles map to permissions. · Default role has minimal rights. Manual QA steps · Inspect the seeded roles; confirm no over-broad defaults.

TASK 3.2.2 Implement authorize(subject, action, resource) Inputs Spec §4.2 (single policy decision function). Outputs A central authorize() returning allow/deny with reason. Files created modules/identity/rbac/authorize Files modified identity interface Verification steps · Allowed action passes. · Disallowed action is denied with a reason. Manual QA steps · Call authorize() for several role/action pairs; confirm decisions match the model.

TASK 3.2.3 Enforce deny-by-default routing Inputs Spec §13 (deny-by-default routing). Outputs Protected routes require an authorization check; unchecked protected routes fail a lint/review guard. Files created security route guard Files modified apps/shell protected routes Verification steps · A protected route without authorize() is blocked/flagged. · Public routes remain accessible. Manual QA steps · Add a protected route without a check; confirm the guard flags it; then wire authorize().

TASK 3.2.4 Emit user.role_changed and audit authorization decisions Inputs Spec §13 audit logs; §4.2 events. Outputs Role changes emit events; sensitive authorize() denials/allows are audited. Files created — Files modified modules/identity/rbac · packages/security/audit Verification steps · Role change emits event and audit entry. · Sensitive decisions are recorded immutably. Manual QA steps · Change a user's role; confirm the audit entry is immutable and complete.

## Milestone 3.3 — Security baseline

OBJECTIVE   Platform-wide defences: CSRF/XSS, rate limiting, secrets, audit.

TASK 3.3.1 Implement CSRF and XSS defences Inputs Spec §13 (anti-CSRF, output encoding, strict CSP). Outputs Anti-CSRF on state-changing requests; strict CSP and output sanitisation. Files created packages/security/csrf · packages/security/headers Files modified apps/shell middleware Verification steps · State-changing request without CSRF token is rejected. · CSP headers present and strict. Manual QA steps · Forge a state-changing request without a token; confirm rejection.

TASK 3.3.2 Implement rate limiting Inputs Spec §13 (per-identity and per-IP limits). Outputs Rate limits on auth and API endpoints, per identity and per IP. Files created packages/security/rate-limit Files modified apps/shell + API gateway Verification steps · Exceeding the limit returns a throttled response. · Normal traffic is unaffected. Manual QA steps · Hammer the sign-in endpoint; confirm throttling engages and recovers.

TASK 3.3.3 Wire the secret manager and remove interim secrets Inputs Spec §13 secrets management (no secrets in code/config). Outputs Runtime secrets sourced from the secret manager; rotation supported; secret-scan clean. Files created secret-manager integration Files modified packages/config secret resolution Verification steps · Secrets load at runtime from the manager. · No secrets remain in the repo or plain config. Manual QA steps · Rotate a secret in the manager; confirm the app picks up the new value on redeploy.

TASK 3.3.4 Implement the immutable audit-log service Inputs Spec §13 audit logs. Outputs An append-only, structured audit trail for security/integrity events, queryable with retention. Files created packages/security/audit Files modified identity + settings to emit audit entries Verification steps · Audit entries cannot be mutated/deleted through the interface. · Entries are queryable. Manual QA steps · Attempt to modify an audit entry; confirm it is immutable.

## Milestone 3.4 — Settings, jurisdictions & API gateway

OBJECTIVE   Institution configuration, compliance profiles, and the outward API shell.

TASK 3.4.1 Implement institution config, module toggles, and feature flags Inputs Spec §4.20 (activated modules, flags, config). Outputs settings.get/modules() expose config, module activation, and feature flags. Files created modules/settings/config/ Files modified settings interface Verification steps · Toggling a module changes availability. · A feature flag gates a capability. Manual QA steps · Disable an optional module via settings; confirm its surface disappears.

TASK 3.4.2 Implement jurisdiction profiles (UK GDPR / EU GDPR / KSA PDPL) Inputs Spec §13 compliance by configuration. Outputs Selectable jurisdiction profiles wiring consent, retention, and erasure policy. Files created modules/settings/jurisdictions/ Files modified settings interface · packages/security (consent/retention) Verification steps · Selecting a profile applies its consent/retention rules. · Erasure honours the profile. Manual QA steps · Switch profiles; confirm consent copy and retention behaviour change accordingly.

TASK 3.4.3 Add the sensitive-data category and handling Inputs Spec §13 clinical/sensitive privacy. Outputs A sensitive-data classification with stricter access and mandatory audit. Files created packages/security/sensitive-data Files modified identity authorize() for sensitive resources · audit Verification steps · Sensitive resources require elevated authorization. · All access is audited. Manual QA steps · Access a sensitive resource with and without rights; confirm gating and audit.

TASK 3.4.4 Stand up the versioned API gateway shell Inputs Spec §4.20 (versioned outward surface, auth, rate limiting). Outputs A versioned gateway routing to module interfaces, with auth and rate limiting; webhooks seam present. Files created modules/settings/api-gateway/ Files modified settings interface Verification steps · A versioned endpoint routes to a module interface. · Auth and rate limits apply at the gateway. Manual QA steps · Call a v1 endpoint with and without auth; confirm behaviour and version isolation.

TASK 3.4.5 Publish the Security Guide and interface docs Inputs Spec §18 Security Guide. Outputs Security Guide published; Identity/Settings interfaces documented; DSAR/erasure runbook included. Files created — Files modified docs/guides/security.md · module interface docs Verification steps · Guide covers controls, RBAC, secrets, compliance, data handling. · Runbook is actionable. Manual QA steps · Follow the DSAR runbook against a test user; confirm erasure completes.