PHASE 4

Search, Knowledge & AI Foundation

2 weeks  ·  Capability tier  ·  Spec Phase 4

SPECIFICATION REFERENCE   Spec Phase 4 (§19), §9 (Search/Knowledge), §10 (AI), and module specs §4.7, §4.8, §4.9.

Make everything publishable discoverable and lay grounded-AI foundations. Publishing triggers indexing and embedding; semantic search and a governed, retrieval-grounded AI gateway come online with moderation and audit.

## Objectives

- Implement Search (§4.7): indexing, keyword/facets, filters, and the query interface.

- Implement Knowledge (§4.8): the knowledge graph, embeddings (pgvector), and the retrieval interface.

- Implement the AI gateway (§4.9): the OpenAI-compatible, provider-neutral model interface with RAG orchestration.

- Wire content.published/media.uploaded to indexing/embedding jobs (jobs land properly in Phase 5; interim inline handlers here).

- Add moderation and generation audit logging; enable AI media tagging (from Phase 2 seam).

## Deliverables

- modules/search with keyword+facet search over all indexed content.

- modules/knowledge with graph, embeddings, and retrieve().

- modules/ai with the model gateway, RAG orchestration, and moderation.

- Hybrid ranking seam (keyword+vector) behind the search interface.

- AI generation audit log and moderation gate.

## Repository changes

- Add modules/search, modules/knowledge, modules/ai.

- Implement search adapter (Meilisearch default; Algolia alt) and the AI adapter (OpenAI-compatible).

- Add pgvector to the PostgreSQL schema for embeddings.

- Subscribe indexing/embedding handlers to content/media events.

## Folder structure

modules/
├── search/
│   ├── index/          # index management + sync
│   ├── query/          # keyword, facets, filters, ranking
│   └── interface/      # search.query / index / related
├── knowledge/
│   ├── graph/          # entities + relationships
│   ├── embeddings/     # pgvector store + generation
│   ├── retrieval/      # retrieve(query, k) for RAG
│   └── interface/      # knowledge.embed / retrieve / graph
└── ai/
    ├── gateway/        # OpenAI-compatible model interface
    ├── rag/            # retrieve→assemble→generate→govern→log
    ├── moderation/     # policy screening
    └── interface/      # ai.assistant / moderate / translate

## Modules affected

- Search (§4.7)

- Knowledge (§4.8)

- AI (§4.9)

- CMS/Media — event sources

- Governance — policy hook (inert until Phase 8)

## Interfaces to implement

- search.query(q, filters) — ranked results.

- search.index(document) / search.remove(id).

- search.related(entityId) — relationship-driven recommendations.

- knowledge.embed(text) / knowledge.retrieve(query, k).

- knowledge.graph — entity/relationship queries.

- ai.assistant(persona).ask(input, context).

- ai.moderate(content) / ai.translate(text, locale).

- Events: ai.generation_logged.

## External services

- Meilisearch (default search) or Algolia (managed alternative) behind the search adapter.

- An OpenAI-compatible model provider (chat/completions/embeddings) behind the AI adapter.

- PostgreSQL + pgvector (embeddings store).

## Environment variables

| Variable | Purpose | Required |
| --- | --- | --- |
| MEILISEARCH_HOST | Search host. | yes (if Meilisearch) |
| MEILISEARCH_API_KEY | Search admin key (secret manager). | yes (if Meilisearch) |
| ALGOLIA_APP_ID / ALGOLIA_ADMIN_KEY | Alternative managed search. | if Algolia |
| AI_API_BASE_URL | OpenAI-compatible endpoint. | yes |
| AI_API_KEY | Model provider key (secret manager). | yes |
| AI_EMBEDDING_MODEL | Embedding model id. | yes |
| AI_CHAT_MODEL | Default chat/completion model id. | yes |

## Acceptance criteria

- Publishing content triggers (re)indexing and embedding; deletion cascades to removal.

- Keyword search is typo-tolerant, faceted, and filterable; semantic search returns grounded results.

- AI generations are retrieval-grounded where facts matter, moderated, and logged for audit.

- Models are swappable by configuration through the OpenAI-compatible gateway — no code change.

- The Governance veto hook exists in the RAG pipeline (inert until Phase 8).

## Testing requirements

- Unit: index sync mapping, embedding generation, retrieval ranking, moderation policy screening.

- Integration: publish → indexed + embedded; query → ranked results; ask → grounded, cited, logged answer.

- AI safety: moderation blocks disallowed content; ungrounded factual answers are prevented where grounding applies.

- Swap test: change model config; confirm behaviour without code changes.

## Production readiness checklist

☐  Indexing/embedding runs off the critical editorial path (interim async here; formalised in Phase 5).

☐  AI keys in the secret manager; generation logs retained for audit.

☐  Moderation gate enforced on user and generated content.

☐  Search latency within budget; index rebuild procedure documented.

☐  Cost controls: embedding/generation rate limits and caching where applicable.

## Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| Index drift | Search falls out of sync with content. | Idempotent re-index; reconciliation job; rebuild runbook. |
| Ungrounded AI | Assistant asserts facts without sources. | RAG grounding + citations; refuse when retrieval is empty on factual queries; Governance hook. |
| Vendor lock-in | Direct SDK coupling to a model/search vendor. | All access via adapters behind the AI/Search interfaces; swap test in CI. |
| Cost blowout | Embeddings/generation costs scale unbounded. | Batch embeddings, cache, rate-limit, and budget-alert. |

## Dependencies

- Phase 0 (Core, adapters, events).

- Phase 2 (content/media as sources).

- Phase 3 (auth for AI/admin surfaces, rate limiting).

## Documentation updates

- Document Search, Knowledge, and AI interfaces and the RAG pipeline.

- ADR: embedding store (pgvector) and provider-neutral AI gateway.

- Update Platform Guide with discovery + AI capabilities and activation.

- Update Security Guide with AI moderation and generation-audit handling.

# Milestones & Tasks

## Milestone 4.1 — Search indexing & query

OBJECTIVE   All published content is discoverable via keyword and facets.

TASK 4.1.1 Implement the search adapter (Meilisearch) Inputs Spec §2.3, §9; Meilisearch credentials. Outputs The search adapter resolves to Meilisearch behind the search interface. Files created packages/adapters/search-meilisearch/ · modules/search/interface/ Files modified adapters index Verification steps · Adapter connects and indexes a sample doc. · No search SDK leaks outside the adapter. Manual QA steps · Index and query a sample document; confirm results and isolation.

TASK 4.1.2 Implement index management and content sync Inputs Spec §9.2 indexing model; content.published event. Outputs search.index/remove; a handler indexes on content.published and removes on delete. Files created modules/search/index/ Files modified search interface · subscription to content events Verification steps · Publish indexes the doc. · Delete removes it. Manual QA steps · Publish, search, unpublish; confirm the item leaves the index.

TASK 4.1.3 Implement keyword search with facets and filters Inputs Spec §9.1 keyword layer. Outputs search.query(q, filters) returns typo-tolerant, faceted, filtered, ranked results. Files created modules/search/query/ Files modified search interface Verification steps · Typos still match. · Facets and filters narrow results correctly. Manual QA steps · Run misspelled and filtered queries; confirm relevance and facet counts.

## Milestone 4.2 — Knowledge graph & embeddings

OBJECTIVE   Content is embedded and relationship-aware for semantic retrieval.

TASK 4.2.1 Add pgvector and the embeddings store Inputs Spec §4.8 embeddings; Postgres. Outputs pgvector enabled; an embeddings table keyed to content. Files created prisma/pgvector migration · modules/knowledge/embeddings/ Files modified knowledge interface Verification steps · Vectors persist and are queryable by similarity. · Migration is reversible. Manual QA steps · Store and nearest-neighbour query a few vectors; confirm ordering.

TASK 4.2.2 Implement embedding generation on publish Inputs Spec §9.2; AI adapter (embeddings); content.published. Outputs knowledge.embed(text) generates embeddings; a handler embeds content on publish. Files created — Files modified modules/knowledge/embeddings · event subscription Verification steps · Publish produces an embedding. · Re-publish updates it idempotently. Manual QA steps · Publish content; confirm an embedding row appears and updates on edit.

TASK 4.2.3 Build the knowledge graph (entities & relationships) Inputs Spec §4.8 graph; content relationships (§6.1). Outputs knowledge.graph exposes entities and relationships derived from content references. Files created modules/knowledge/graph/ Files modified knowledge interface Verification steps · Relationships reflect content references. · Graph updates on publish. Manual QA steps · Link an Article to a Person; confirm the relationship appears in the graph.

TASK 4.2.4 Implement retrieval and hybrid-ranking seam Inputs Spec §9.1 hybrid ranking; §4.8 retrieve(). Outputs knowledge.retrieve(query, k); search gains a hybrid keyword+vector ranking option behind its interface. Files created modules/knowledge/retrieval/ Files modified search query (hybrid option) · knowledge interface Verification steps · Semantic query returns grounded matches. · Hybrid ranking blends signals. Manual QA steps · Run a natural-language query; confirm semantically relevant results.

## Milestone 4.3 — AI gateway & RAG

OBJECTIVE   A provider-neutral, grounded, governed generation pipeline.

TASK 4.3.1 Implement the OpenAI-compatible AI adapter and gateway Inputs Spec §2.4, §10; provider credentials. Outputs ai.gateway exposes chat/completion/embeddings behind a provider-neutral interface. Files created packages/adapters/ai-openai-compatible/ · modules/ai/gateway/ Files modified adapters index · ai interface Verification steps · Gateway returns completions. · Switching AI_CHAT_MODEL changes the model with no code change. Manual QA steps · Swap the model via env; confirm behaviour changes without code edits.

TASK 4.3.2 Implement the RAG orchestration pipeline Inputs Spec §10.1 (retrieve→assemble→generate→govern→log). Outputs ai.assistant(persona).ask() retrieves grounding, generates a cited answer, screens it, and logs it. Files created modules/ai/rag/ Files modified ai interface Verification steps · Answers cite retrieved sources. · Empty retrieval on a factual query yields a safe refusal, not a guess. Manual QA steps · Ask a grounded question; confirm citations. Ask an out-of-corpus fact; confirm safe handling.

TASK 4.3.3 Implement moderation and the Governance hook Inputs Spec §10 moderation; §4.19 Governance veto (inert until Phase 8). Outputs ai.moderate() screens content; the RAG pipeline calls a Governance permit() hook (no-op until Phase 8). Files created modules/ai/moderation/ Files modified ai rag pipeline · ai interface Verification steps · Disallowed content is blocked. · The Governance hook is invoked and currently permits by default. Manual QA steps · Submit disallowed content; confirm moderation blocks it.

TASK 4.3.4 Log generations and enable AI media tagging Inputs Spec §10 (generation audit); §4.4 AI tagging seam from Phase 2. Outputs ai.generation_logged emitted with sources/decision; media AI tagging activated on media.uploaded. Files created — Files modified modules/ai/rag (logging) · modules/media tagging handler Verification steps · Each generation writes an audit record. · New media receives AI tags. Manual QA steps · Generate an answer; confirm the audit record. Upload media; confirm tags appear.