PHASE 7

Community, Courses & Membership

2 weeks  ·  Engagement tier  ·  Spec Phase 7

SPECIFICATION REFERENCE   Spec Phase 7 (§19), §12 (Community/Membership/Portals), and module specs §4.13 (Courses), §4.14 (Community & Membership).

Turn audiences into members and learners. Membership tiers and entitlements, role-specific portals (Student, Practitioner, Research), Courses with progress and certificates, forums/events, and recognition — all composed from existing primitives.

## Objectives

- Implement Membership (§4.14): tiers, entitlements, and lifecycle (join, renew, lapse).

- Implement role-specific portals (Student, Practitioner, Research) as configured surfaces over shared primitives.

- Implement Courses (§4.13): curriculum, enrolment, progress, assessment, and certificates.

- Implement Community: forums/discussion, events, and recognition/badging, with AI moderation.

- Compose — not rebuild — using Identity, Payments, Courses, Community, and Notifications.

## Deliverables

- modules/membership with tiers, entitlements, and lifecycle.

- modules/courses with enrolment, progress, assessment, and certificate issuance.

- modules/community with forums, events, and recognition.

- Student/Practitioner/Research portal surfaces differentiated by entitlement, not code.

- Community/Courses content and interfaces documented.

## Repository changes

- Add modules/membership, modules/courses, modules/community.

- Add portal surfaces to apps/shell composed from primitives + entitlements.

- Wire course enrolment to Commerce/Payments and certificates to recognition.

- Wire forum content through AI moderation (Phase 4).

## Folder structure

modules/
├── membership/
│   ├── tiers/          # tiers + entitlements
│   ├── lifecycle/      # join, renew, lapse
│   └── interface/      # membership.tier / entitlements + events
├── courses/
│   ├── structure/      # course/module/lesson, prerequisites
│   ├── enrolment/      # enrol, progress
│   ├── assessment/     # assessment + certificates
│   ├── assistant/      # course-scoped AI assistant
│   └── interface/      # courses.enrol / progress + events
└── community/
    ├── forums/         # discussion (AI-moderated)
    ├── events/         # gatherings (online/in person)
    ├── recognition/    # certificates, badges
    └── interface/      # community events

## Modules affected

- Membership (§4.14)

- Courses (§4.13)

- Community (§4.14)

- Identity — auth/roles

- Payments/Commerce — enrolment/membership billing

- Notifications — lifecycle emails

- AI — course assistant + moderation

- CMS/Media — course content

## Interfaces to implement

- membership.tier(user) / membership.entitlements(user).

- Events: member.joined, member.lapsed, badge.awarded.

- courses.enrol(user, course) / courses.progress(user, course).

- Events: lesson.completed, course.completed, certificate.issued.

- Community: forum, events, and recognition surfaces (composed).

## External services

- No new external vendors — composes Identity, Payments/Commerce, Notifications, AI, CMS/Media.

- Optional: a calendar/events integration for community events.

## Environment variables

| Variable | Purpose | Required |
| --- | --- | --- |
| CERTIFICATE_SIGNING_KEY | Signs issued certificates (secret manager). | yes |
| COMMUNITY_MODERATION_ENABLED | Toggles AI moderation on forums. | no (defaults on) |
| EVENTS_CALENDAR_API_KEY | Optional calendar integration. | no |

## Acceptance criteria

- Members join, renew, and are recognised; entitlements gate access correctly.

- Portals differ by entitlement and content, not by bespoke code.

- Learners enrol, progress, and receive certificates on completion.

- Forums are AI-moderated; events schedule and notify; recognition/badging works.

- Enrolment/membership billing composes Commerce/Payments without duplicating logic.

## Testing requirements

- Unit: entitlement resolution, tier lifecycle, progress tracking, certificate issuance, badge rules.

- Integration: purchase → membership.joined → portal access; enrol → progress → course.completed → certificate.issued.

- Access control: a lapsed member loses gated access; portal surfaces reflect entitlements.

- Moderation: a forum post violating policy is screened.

## Production readiness checklist

☐  Certificates signed and verifiable; issuance is idempotent.

☐  Entitlement checks route through Identity.authorize().

☐  Membership lifecycle emails consent-aware via Notifications.

☐  Forum moderation enforced; abuse-reporting path exists.

☐  Portal performance within budgets; no N+1 entitlement checks.

## Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| Entitlement sprawl | Ad-hoc access checks bypass Membership. | Resolve all access via membership.entitlements + authorize(); review for direct checks. |
| Portal duplication | Portals fork into bespoke code. | One portal engine parameterised by entitlement/content; forbid per-portal logic. |
| Certificate integrity | Forged or unverifiable certificates. | Signed certificates with a verification endpoint; idempotent issuance. |
| Moderation gaps | Harmful forum content slips through. | AI moderation + human reporting/queue; escalation path. |

## Dependencies

- Phase 3 (identity/roles/authorize).

- Phase 4 (AI moderation + course assistant).

- Phase 5 (notifications, workflows).

- Phase 6 (payments/commerce for paid membership/courses).

## Documentation updates

- Document Membership, Courses, and Community interfaces.

- ADR: portal-as-configuration pattern; certificate signing/verification.

- Update Platform Guide with community/courses activation and portal configuration.

- Update Editorial Guide with course-content authoring.

# Milestones & Tasks

## Milestone 7.1 — Membership & entitlements

OBJECTIVE   Tiered membership with entitlement-based access.

TASK 7.1.1 Implement membership tiers and entitlements Inputs Spec §4.14 tiers/entitlements. Outputs membership.tier(user)/entitlements(user); entitlement checks integrate with authorize(). Files created modules/membership/tiers/ · modules/membership/interface/ Files modified identity authorize() entitlement source · prisma (membership) Verification steps · Entitlements resolve per tier. · authorize() honours entitlements. Manual QA steps · Assign a tier; confirm gated resources open/close accordingly.

TASK 7.1.2 Implement membership lifecycle Inputs Spec §4.14 lifecycle (join, renew, lapse); Payments. Outputs Join/renew/lapse transitions; member.joined/lapsed events; billing via Payments. Files created modules/membership/lifecycle/ Files modified membership interface · payments integration Verification steps · Join grants entitlements; lapse revokes them. · Events emitted. Manual QA steps · Simulate a lapse; confirm access revocation and event.

## Milestone 7.2 — Courses

OBJECTIVE   Structured learning with progress and certificates.

TASK 7.2.1 Implement course structure and prerequisites Inputs Spec §4.13 (course/module/lesson, sequencing, prerequisites); CMS course content. Outputs Course/module/lesson model with sequencing and prerequisites, sourced from CMS/Media. Files created modules/courses/structure/ · modules/courses/interface/ Files modified prisma (courses) Verification steps · Courses render structured lessons. · Prerequisites gate progression. Manual QA steps · Attempt a locked lesson; confirm prerequisite gating.

TASK 7.2.2 Implement enrolment and progress Inputs Spec §4.13 enrolment/progress; Commerce/Payments for paid courses. Outputs courses.enrol/progress; lesson.completed events; paid enrolment via Commerce/Payments. Files created modules/courses/enrolment/ Files modified courses interface · commerce/payments integration Verification steps · Enrolment grants access. · Progress persists; lesson.completed emitted. Manual QA steps · Enrol (free and paid), complete a lesson; confirm progress and events.

TASK 7.2.3 Implement assessment and certificate issuance Inputs Spec §4.13 assessment/certificates; CERTIFICATE_SIGNING_KEY. Outputs Assessment + signed certificate on completion; course.completed/certificate.issued events. Files created modules/courses/assessment/ Files modified courses interface · community recognition link Verification steps · Completion issues a signed certificate. · Certificate verifies via endpoint. Manual QA steps · Complete a course; confirm certificate issuance and verification.

TASK 7.2.4 Wire the course-scoped AI assistant Inputs Spec §4.13, §10 (Course Assistant scoped to materials). Outputs A course assistant answering within the course's scope via the AI RAG pipeline. Files created modules/courses/assistant/ Files modified courses interface · ai persona config Verification steps · Assistant answers from course materials with citations. · It refuses out-of-scope questions. Manual QA steps · Ask in-scope and out-of-scope questions; confirm grounding and boundaries.

## Milestone 7.3 — Community, portals & recognition

OBJECTIVE   Participation surfaces and recognition, composed from primitives.

TASK 7.3.1 Implement forums with AI moderation Inputs Spec §4.14 forums; §10 moderation. Outputs Forum discussion screened by ai.moderate(); reporting queue for humans. Files created modules/community/forums/ · modules/community/interface/ Files modified ai moderation integration Verification steps · Posts are moderated. · Reported content enters a review queue. Manual QA steps · Post disallowed content; confirm moderation and reporting path.

TASK 7.3.2 Implement events Inputs Spec §12 events; CMS Event type; Booking/Notifications. Outputs Event scheduling (online/in person) with notifications; optional calendar integration. Files created modules/community/events/ Files modified community interface · notifications integration Verification steps · Events schedule and notify attendees. · Calendar integration optional and non-blocking. Manual QA steps · Create an event; confirm attendee notification.

TASK 7.3.3 Implement recognition and badging Inputs Spec §4.14 recognition; certificate link. Outputs Badges/recognition with badge.awarded events; tied to course/membership milestones. Files created modules/community/recognition/ Files modified community interface Verification steps · Badges award on milestones. · badge.awarded emitted. Manual QA steps · Trigger a milestone; confirm badge award and event.

TASK 7.3.4 Assemble Student/Practitioner/Research portals Inputs Spec §12 (portals as configured surfaces over shared primitives). Outputs Three portals differentiated by entitlement/content configuration, no per-portal logic. Files created apps/shell portal surfaces (configured) Files modified membership/community/courses composition Verification steps · Each portal shows the right surfaces per entitlement. · No bespoke per-portal code exists. Manual QA steps · Log in as each role; confirm the correct portal composition appears.