PHASE 8

Research, Governance & Internationalisation

2 weeks  ·  Intelligence tier  ·  Spec Phase 8

SPECIFICATION REFERENCE   Spec Phase 8 (§19), §4.18 (Research), §4.19 (Governance / Integrity Ledger), §4.10 (Translation & i18n), and §1.3 (Two-Ledgers principle).

Add scholarship, the integrity constraint, and full multi-locale support. Governance activates the Integrity-Ledger veto over commercial and AI actions; the previously inert Governance hooks become live. Content localises fully, including RTL and multi-jurisdiction.

## Objectives

- Implement Research (§4.18): outputs, datasets, citations, and provenance/source-grading metadata.

- Implement Governance (§4.19): the Integrity Ledger, assertions, and permit()/veto over commercial and AI actions.

- Activate the Governance hooks seeded inert in Phases 2, 4, and 6.

- Implement full Translation & i18n (§4.10): locale routing, catalogues, formatting, RTL, and jurisdiction profiles.

- Complete AI-assisted translation coordinated with the CMS workflow.

## Deliverables

- modules/research with outputs, citations, and the Research portal surface.

- modules/governance with the Integrity Ledger and permit() decision.

- modules/i18n with locale routing, message catalogues, formatting, and RTL.

- Translation workflow (human + AI-assisted) integrated with CMS.

- Live Governance veto across AI, Commerce, and Research; audit of decisions.

## Repository changes

- Add modules/research, modules/governance, modules/i18n.

- Replace inert Governance no-op hooks (Phases 2/4/6) with live permit() calls.

- Add locale routing and RTL support to apps/shell and the design system.

- Wire translation jobs through Operations and the AI adapter.

## Folder structure

modules/
├── research/
│   ├── outputs/        # publications, datasets, downloads
│   ├── citations/      # citation + provenance
│   ├── profiles/       # researcher profiles + portal
│   └── interface/      # research.output / cite
├── governance/
│   ├── ledger/         # integrity assertions (Integrity Ledger)
│   ├── policy/         # grading rubrics (clinical/legal/scholarly)
│   ├── decision/       # permit(commercialAction) → allow/veto
│   └── interface/      # governance.assert / permit
└── i18n/
    ├── routing/        # locale routing
    ├── catalogues/     # message catalogues
    ├── formatting/     # dates, numbers, currency
    ├── rtl/            # RTL layout support
    └── interface/      # i18n.t / format ; translation.request

## Modules affected

- Research (§4.18)

- Governance (§4.19)

- Translation & i18n (§4.10)

- AI/Commerce/Research — now subject to live veto

- CMS — translation workflow + localised content

- Operations — translation jobs

## Interfaces to implement

- research.output(id) / research.cite(id).

- governance.assert(claim, grade, provenance).

- governance.permit(commercialAction) — allow/veto with reason.

- i18n.t(key, vars) / i18n.format(value, kind).

- translation.request(document, targetLocale).

## External services

- The AI adapter (assisted translation) — already provisioned in Phase 4.

- Multi-currency formatting data; optional professional-translation vendor via a translation adapter.

- No new money vendors — currency display only; charging remains Commerce/Payments.

## Environment variables

| Variable | Purpose | Required |
| --- | --- | --- |
| DEFAULT_LOCALE | Institution default locale. | yes |
| SUPPORTED_LOCALES | Enabled locales (incl. RTL). | yes |
| DEFAULT_JURISDICTION | Default jurisdiction profile. | yes |
| TRANSLATION_VENDOR_API_KEY | Optional professional translation (secret manager). | no |
| GOVERNANCE_MODE | off ¦ advisory ¦ enforcing (default off; enforcing where integrity precedence is required). | yes |

## Acceptance criteria

- Integrity assertions can veto commercial/AI actions with a recorded reason and audit trail.

- The Governance hooks seeded in Phases 2/4/6 are now live and honoured.

- Content localises across locales including RTL; formatting is locale-correct.

- Multi-jurisdiction configuration applies the right compliance copy and rules.

- AI-assisted translation is coordinated with the CMS workflow; human review is preserved.

## Testing requirements

- Unit: assertion grading, permit() allow/veto logic, locale formatting, RTL layout resolution, catalogue lookup.

- Integration: a commercial action conflicting with an integrity assertion is vetoed and audited; an AI answer failing grounding is blocked when enforcing.

- i18n: RTL rendering fidelity; currency/date formatting per locale; missing-key fallback.

- Governance modes: off (no effect), advisory (warn+log), enforcing (block) behave correctly.

## Production readiness checklist

☐  GOVERNANCE_MODE per institution; enforcing mode audited and reversible.

☐  No user-facing string is hardcoded; all pass through i18n.t.

☐  RTL verified visually in Storybook + visual-regression.

☐  Translation jobs durable via Operations; failures re-drivable.

☐  Integrity-Ledger decisions immutable in the audit log.

## Risks

| Risk | Description | Mitigation |
| --- | --- | --- |
| Over-blocking | Enforcing governance halts legitimate commerce/AI. | Advisory mode first; tune rubrics; require reason on every veto; human override with audit. |
| Hardcoded strings | Untranslated literals ship. | i18n-lint rule forbidding literal user-facing strings; catch in CI. |
| RTL breakage | Layouts break under RTL. | RTL as a first-class direction in the design system; visual-regression for RTL. |
| Provenance gaps | Research claims lack sources. | Require provenance on assertions; grade sources; surface ungraded content. |

## Dependencies

- Phase 2 (CMS content + Governance review hook).

- Phase 4 (AI RAG + Governance hook).

- Phase 6 (Commerce + Governance permit hook).

- Phase 5 (Operations for translation jobs).

## Documentation updates

- Document Research, Governance, and i18n interfaces.

- ADR: Integrity-Ledger enforcement model and governance modes; i18n/RTL approach.

- Update Security Guide with governance audit and jurisdiction handling.

- Update Editorial Guide with translation workflow and localised authoring.

# Milestones & Tasks

## Milestone 8.1 — Research

OBJECTIVE   Scholarship as first-class, provenance-aware content.

TASK 8.1.1 Implement research outputs and datasets Inputs Spec §4.18 (outputs, datasets, downloads); CMS Research/Download types. Outputs research.output(id) exposing publications, datasets, and downloadable artefacts. Files created modules/research/outputs/ · modules/research/interface/ Files modified cms Research/Download usage Verification steps · Research outputs render with linked datasets/downloads. · Access respects entitlements. Manual QA steps · Publish a research output with a dataset; confirm it renders and downloads.

TASK 8.1.2 Implement citations and provenance Inputs Spec §4.18 (citation, provenance, source-grading); Reference type (§6.1). Outputs research.cite(id); provenance and source-grade metadata attached to outputs. Files created modules/research/citations/ Files modified research interface · cms Reference linkage Verification steps · Citations resolve. · Ungraded sources are flagged. Manual QA steps · Cite a graded and an ungraded source; confirm the flagging.

TASK 8.1.3 Build researcher profiles and the Research portal Inputs Spec §4.18 profiles; §12 portal-as-configuration. Outputs Researcher profiles and a Research portal surface composed from primitives. Files created modules/research/profiles/ Files modified portal composition (from Phase 7) Verification steps · Research portal shows outputs/profiles per entitlement. · No bespoke portal code. Manual QA steps · View the Research portal as a researcher; confirm composition.

## Milestone 8.2 — Governance & the Integrity Ledger

OBJECTIVE   Make integrity able to veto commerce and AI, auditable and reversible.

TASK 8.2.1 Implement the Integrity Ledger and assertions Inputs Spec §1.3, §4.19 (assert claim, grade, provenance). Outputs governance.assert(claim, grade, provenance) recording integrity assertions immutably. Files created modules/governance/ledger/ · modules/governance/interface/ Files modified audit integration Verification steps · Assertions persist immutably with grade and provenance. · Ledger is queryable. Manual QA steps · Record an assertion; confirm immutability and retrieval.

TASK 8.2.2 Implement grading rubrics (policy sets) Inputs Spec §4.19 (domain rubrics: clinical/legal/scholarly plug in as policy sets). Outputs Pluggable grading rubrics selectable per institution. Files created modules/governance/policy/ Files modified governance interface Verification steps · A rubric grades a claim consistently. · Rubrics swap by configuration. Manual QA steps · Grade the same claim under two rubrics; confirm different, consistent outcomes.

TASK 8.2.3 Implement permit(commercialAction) with governance modes Inputs Spec §4.19 permit(); GOVERNANCE_MODE (off/advisory/enforcing). Outputs governance.permit() returns allow/veto with reason, honouring the mode. Files created modules/governance/decision/ Files modified governance interface Verification steps · Off = no effect; advisory = warn+log; enforcing = block. · Every veto carries a reason. Manual QA steps · Exercise all three modes on a conflicting action; confirm behaviour and audit.

TASK 8.2.4 Activate live Governance hooks in AI/Commerce/Research Inputs Inert hooks from Phases 2/4/6; permit(). Outputs AI RAG, Commerce actions, and Research publishing call live permit(); conflicts vetoed and audited. Files created — Files modified ai rag pipeline · commerce action paths · research publish · cms review hook Verification steps · A conflicting AI answer is blocked when enforcing. · A conflicting commercial action is vetoed. Manual QA steps · Assert an integrity constraint, then attempt a conflicting AI answer and a conflicting sale; confirm both are vetoed with reasons.

## Milestone 8.3 — Translation & internationalisation

OBJECTIVE   Full multi-locale, multi-currency, RTL, multi-jurisdiction support.

TASK 8.3.1 Implement locale routing and message catalogues Inputs Spec §4.10 (locale routing, catalogues). Outputs i18n.t(key, vars); locale routing; catalogues with missing-key fallback. Files created modules/i18n/routing/ · modules/i18n/catalogues/ · modules/i18n/interface/ Files modified apps/shell routing Verification steps · Locale switches via routing. · Missing keys fall back gracefully. Manual QA steps · Switch locale; confirm strings and fallback behaviour.

TASK 8.3.2 Implement locale-aware formatting and add the i18n-lint rule Inputs Spec §4.10 formatting; §8.x multi-currency display. Outputs i18n.format for dates/numbers/currency; a lint rule forbidding hardcoded user-facing strings. Files created modules/i18n/formatting/ · standards/eslint i18n-lint rule Files modified CI lint config Verification steps · Formatting is locale-correct. · A hardcoded string is flagged by lint. Manual QA steps · Introduce a literal string; confirm lint fails; then localise it.

TASK 8.3.3 Implement RTL support in the design system Inputs Spec §4.10 RTL; §5 design system; visual-regression. Outputs RTL as a first-class direction; locale-aware typography; RTL visual-regression baselines. Files created modules/i18n/rtl/ Files modified packages/design-system (direction) · visual-regression baselines Verification steps · RTL layouts mirror correctly. · Arabic typography renders faithfully. Manual QA steps · Render key patterns in Arabic RTL; confirm mirroring and glyph fidelity.

TASK 8.3.4 Implement the translation workflow (human + AI-assisted) Inputs Spec §4.10 (translation workflow with CMS); AI adapter; Operations jobs. Outputs translation.request(document, locale) runs AI-assisted translation as durable jobs, preserving human review in CMS. Files created i18n translation workflow · operations translation jobs Files modified cms workflow integration · i18n interface Verification steps · A document translates via job with a human-review step. · Failures are re-drivable. Manual QA steps · Request a translation; confirm the draft awaits human approval before publish.

TASK 8.3.5 Apply multi-jurisdiction configuration Inputs Spec §13 jurisdiction profiles (from Phase 3); §4.10. Outputs Per-jurisdiction legal/compliance copy and rules applied by locale/market. Files created — Files modified settings/jurisdictions integration · i18n catalogues Verification steps · Switching jurisdiction changes compliance copy and rules. · Defaults are sane. Manual QA steps · Switch jurisdiction; confirm the correct legal copy and consent behaviour.