SUNNAH REMEDIES

T H E   A P O T H E C A R Y

Engineering Execution Plan

42 sequential milestones · deployable after every step

Companion to the Enterprise Platform Architecture Blueprint

Next.js 14 · TypeScript · App Router · TailwindCSS · Sanity.io · Vercel

Version 1.0  ·  London · Copenhagen · Riyadh

# How to Use This Plan

This is the execution companion to the architecture blueprint. It sequences the entire build into 42 milestones grouped into ten phases that follow the blueprint's roadmap. The ordering obeys one hard rule: the site is deployable and functional after every completed milestone. Nothing here leaves the platform in a broken intermediate state — each milestone is a shippable increment.

Read each milestone as a work order. It states what it achieves (objectives), what must already exist (prerequisites), where the work lands (files and areas), how to prove it works (testing checklist), how to undo it safely (rollback), and how to know it's done (acceptance criteria). A final line confirms the deployable state after the milestone completes.

Complexity is a relative planning signal — Low, Medium, High, Very High — reflecting effort, risk, and coordination, not a time estimate. Sequence and dependencies matter more than hours; a team should size each milestone against its own velocity.

The golden thread throughout is the Integrity Ledger: milestones that touch clinical or scriptural content carry validation and review gates as explicit acceptance criteria, and those gates are never deferred to ship faster.

# Phase Overview

| Phase | Milestones | Outcome |
| --- | --- | --- |
| A · Foundation | 1–5 | Repo, tooling, Sanity project, design system, deployable shell |
| B · Content Models | 6–12 | Reusable objects, global singletons, page builder, typed data flow |
| C · Shop | 13–22 | Full Apothecary: products, ingredients, cart, checkout, reviews |
| D · Search & Filtering | 23–25 | Indexed search and faceted filtering over the catalogue |
| E · Academy | 26–29 | Courses, lessons, assessments, certificates, gated learning |
| F · Clinic | 30–32 | Treatments, practitioners, locations, booking flow |
| G · Membership & Portals | 33–35 | Plans, entitlements, gated content, authenticated portals |
| H · Research & Editorial | 36–38 | Papers, references, journal, publishing, citation linking |
| I · Internationalisation | 39–40 | Multi-language, RTL Arabic, regional pricing |
| J · Intelligence & Reach | 41–42 | AI/semantic search & recommendations, mobile content APIs |

Each phase is releasable. The platform can pause at the end of any phase and remain a coherent, shippable product; later phases add surfaces without destabilising earlier ones.

Milestone Index

42 milestones · 10 phases · deployable after every step

1  Repository, Tooling & Deployable Shell	Phase A

2  Design System Tokens & Typography	Phase A

3  UI Primitive Library	Phase A

4  Sanity Project & Studio Bootstrap	Phase A

5  Layout Shell, Error & Loading States	Phase A

6  Reusable Schema Objects & TypeGen	Phase B

7  Global Singletons	Phase B

8  Data-Flow Pipeline Reference	Phase B

9  Page Builder — Schema & Registry	Phase B

10  Shared Content Types	Phase B

11  Studio Desk & Workflow	Phase B

12  SEO & Structured Data Framework	Phase B

13  Ingredient Library	Phase C

14  Provenance Types	Phase C

15  Category & Collection Systems	Phase C

16  Product Model & Detail Page	Phase C

17  Listing, Cards & Population	Phase C

18  Cart & Cart Service	Phase C

19  Checkout & Payment	Phase C

20  Reviews & Moderation	Phase C

21  Bundles, Discounts & Subscriptions	Phase C

22  Shop Hardening & Performance	Phase C

23  Search Index & Ingestion	Phase D

24  Search Experience & Ranking	Phase D

25  Faceted Filtering	Phase D

26  Course, Module & Lesson Models	Phase E

27  Enrolment, Progress & Player	Phase E

28  Assessments	Phase E

29  Certificates & Verification	Phase E

30  Treatment, Service & Practitioner	Phase F

31  Locations & Appointment Types	Phase F

32  Booking Flow	Phase F

33  Membership Plans & Entitlements	Phase G

34  Gated Content & Downloads	Phase G

35  Student & Practitioner Portals	Phase G

36  Research, References & Sources	Phase H

37  Journal & Editorial IA	Phase H

38  Publishing, Books & Events	Phase H

39  Multi-Language & RTL Arabic	Phase I

40  Regional Pricing & Currency	Phase I

41  AI / Semantic Search	Phase J

42  Mobile Content APIs	Phase J

# Phase A · Foundation

| 1 | Repository, Tooling & Deployable Shell |
| --- | --- |

Phase A · Foundation   ·   Complexity: Medium

Objectives

- Initialise the Next.js 14 App Router project with TypeScript, TailwindCSS, ESLint, and Prettier.

- Establish the src/ structure from the folder blueprint (empty module directories with README stubs).

- Wire CI (lint, type-check, build) and connect the repo to Vercel with preview + production environments.

- Ship a minimal but branded holding page so production is live from day one.

Prerequisites

GitHub organisation, Vercel account, domain access, agreed Node version.

Files & areas likely to change

- package.json, tsconfig.json, next.config.js, tailwind.config.ts, .eslintrc, .prettierrc

- src/app/layout.tsx, src/app/page.tsx (holding page)

- src/ module scaffold (shop/, academy/, clinic/, … with README.md stubs)

- .github/workflows/ci.yml, vercel.json, .env.example

Testing checklist

☐  CI runs lint, type-check, and build green on a clean clone.

☐  Preview deployment generates a unique URL on pull request.

☐  Production deployment resolves on the primary domain over HTTPS.

☐  Lighthouse smoke run on the holding page passes with no console errors.

Rollback strategy

Revert to the previous commit; Vercel instant-rollback to the last good deployment. No data risk — no content exists yet.

Acceptance criteria

☐  A branded holding page is live in production.

☐  Every push produces a preview; main deploys to production automatically.

☐  The repository structure matches the folder blueprint.

Deployable after this milestone:  Yes — a live, branded holding page.

| 2 | Design System Tokens & Typography |
| --- | --- |

Phase A · Foundation   ·   Complexity: Medium

Objectives

- Encode the brand as design tokens: colour (deep clinical green #0A2B21 anchor, brass accent), spacing, radius, shadow, and the type ramp.

- Configure the five-typeface system (Fraunces, Newsreader, IBM Plex Mono, Amiri, Reem Kufi) with correct loading and fallbacks.

- Expose tokens through Tailwind theme extension so no component hardcodes a raw value.

- Document the tokens in a living style reference route.

Prerequisites

Milestone 1. Licensed/hosted fonts available; brand token values confirmed.

Files & areas likely to change

- tailwind.config.ts (theme extension), src/styles/tokens.css, src/styles/globals.css

- src/app/fonts.ts (next/font configuration), src/config/theme.ts

- src/app/(internal)/style-guide/page.tsx (token reference)

Testing checklist

☐  All fonts load with correct weights; Arabic (Amiri/Reem Kufi) renders RTL-safe.

☐  No layout shift from font loading (font-display strategy verified).

☐  Tokens resolve in both light surfaces and dark sections.

☐  Style-guide route displays the full palette, ramp, and spacing scale.

Rollback strategy

Tokens are additive; revert the config commit. No runtime dependency yet consumes them destructively.

Acceptance criteria

☐  Every colour, space, and type value is available as a token.

☐  The style-guide route is the single visual source of truth.

☐  Arabic typography renders correctly.

Deployable after this milestone:  Yes — holding page plus internal style guide.

| 3 | UI Primitive Library |
| --- | --- |

Phase A · Foundation   ·   Complexity: Medium

Objectives

- Build the domain-agnostic UI primitives from the component blueprint: Button, Link, Input, Select, Checkbox, Badge, Tag, Card, Tabs, Accordion, Modal, Tooltip, Toast, Skeleton, Breadcrumbs, Pagination, Rating, Avatar, Divider (brass isnād rule), Price.

- Bake in WCAG 2.2 AA accessibility (semantics, ARIA, keyboard support) at the primitive level.

- Catalogue every primitive with usage examples in the style guide.

Prerequisites

Milestone 2 (tokens).

Files & areas likely to change

- src/components/ui/* (one file per primitive)

- src/components/ui/index.ts (barrel export)

- src/app/(internal)/style-guide/* (component gallery)

Testing checklist

☐  Keyboard-only navigation works for every interactive primitive.

☐  Automated a11y checks (axe) pass on the component gallery.

☐  Primitives consume only tokens — no hardcoded colours or spacing.

☐  Focus states, disabled states, and error states render correctly.

Rollback strategy

Primitives are self-contained; revert the commit. Nothing outside the library depends on them yet.

Acceptance criteria

☐  The full primitive set is documented and accessible.

☐  A11y automated suite is green.

☐  Primitives are the only source of shared UI atoms.

Deployable after this milestone:  Yes — no change to public surface; internal gallery added.

| 4 | Sanity Project & Studio Bootstrap |
| --- | --- |

Phase A · Foundation   ·   Complexity: Medium

Objectives

- Create the Sanity project and datasets (production + staging).

- Stand up the Studio with authentication, roles, and a placeholder desk structure.

- Configure the Sanity clients in the frontend (CDN read client + preview client) and image-url builder.

- Establish environment separation and the content backup/export routine.

Prerequisites

Milestone 1. Sanity org and billing set; editor accounts identified.

Files & areas likely to change

- sanity.config.ts, sanity.cli.ts, /studio structure files

- src/sanity/client.ts, src/sanity/image.ts, src/sanity/env.ts

- .env (project id, dataset, tokens), backup script

Testing checklist

☐  Editors can log in to the Studio with correct roles.

☐  Frontend can fetch a test document via the CDN client.

☐  Preview client reads drafts; production client does not.

☐  Staging and production datasets are isolated.

Rollback strategy

Studio and clients are additive. Revert config; datasets remain untouched and backed up.

Acceptance criteria

☐  Studio is deployed and access-controlled.

☐  Frontend ↔ Sanity connectivity is proven both for published and preview reads.

☐  A scheduled content backup exists.

Deployable after this milestone:  Yes — public site unchanged; CMS foundation live.

| 5 | Layout Shell, Error & Loading States |
| --- | --- |

Phase A · Foundation   ·   Complexity: Low

Objectives

- Build the global layout shell: Header, Footer, Container, and Nav placeholders (data wired later).

- Implement not-found, error, and loading boundaries across the App Router.

- Add robots.ts and a baseline sitemap.ts; establish metadata defaults.

Prerequisites

Milestones 3, 4.

Files & areas likely to change

- src/components/layout/* (Header, Footer, Container, Nav)

- src/app/layout.tsx, src/app/not-found.tsx, src/app/error.tsx, src/app/loading.tsx

- src/app/robots.ts, src/app/sitemap.ts, src/config/metadata.ts

Testing checklist

☐  404 and error routes render branded, accessible fallbacks.

☐  Loading states appear during navigation.

☐  robots.txt and sitemap.xml resolve and validate.

☐  Default metadata renders in page source.

Rollback strategy

Revert commit; the holding page pattern remains as fallback.

Acceptance criteria

☐  Every route has graceful error and loading handling.

☐  The layout shell frames all future pages.

☐  SEO baseline files are live.

Deployable after this milestone:  Yes — a framed, resilient shell in production.

# Phase B · Content Models

| 6 | Reusable Schema Objects & TypeGen |
| --- | --- |

Phase B · Content Models   ·   Complexity: High

Objectives

- Define the shared object types before any document: seoMeta, image (required alt + hotspot), link (internal/external union), priceMoney, richText/blockContent with a sanctioned mark set.

- Establish the universal document backbone (title, slug, locale, seo, status, publishedAt).

- Wire Sanity TypeGen so GROQ queries generate TypeScript types at build.

- Set the schema conventions doc (naming, field groups, validation patterns).

Prerequisites

Milestone 4 (Sanity), Milestone 2 (tokens for any preview styling).

Files & areas likely to change

- studio/schemas/objects/* (seoMeta, image, link, priceMoney, blockContent)

- studio/schemas/shared/documentBase.ts

- sanity-typegen config, src/sanity/typegen/*

Testing checklist

☐  TypeGen produces types with no drift on a clean build.

☐  Required-alt validation blocks image save without alt text.

☐  Portable Text renders with only sanctioned marks.

☐  Slug generation is locale-aware and enforces uniqueness.

Rollback strategy

Objects are additive schema. Revert commit; no documents yet depend on them.

Acceptance criteria

☐  All reusable objects exist and validate.

☐  Query-to-type generation is wired into CI.

☐  The universal document contract is codified.

Deployable after this milestone:  Yes — schema foundation only; public site unaffected.

| 7 | Global Singletons — Settings, Navigation, Footer, SEO Defaults |
| --- | --- |

Phase B · Content Models   ·   Complexity: Medium

Objectives

- Model the enforced singletons: Site Settings, Navigation (nested link tree), Footer (columns + legal + social), SEO Defaults, Announcement Bar.

- Lock them in the desk so no duplicates can be created.

- Wire the layout shell (Header/Footer/Nav) to read live from these singletons.

Prerequisites

Milestone 5 (layout shell), Milestone 6 (objects).

Files & areas likely to change

- studio/schemas/singletons/* , studio/desk/singletonActions.ts

- src/sanity/queries/global.ts

- src/components/layout/Header.tsx, Footer.tsx, Nav.tsx (now data-driven)

Testing checklist

☐  Editing navigation in the Studio updates the live header within seconds.

☐  Only one instance of each singleton can exist.

☐  Announcement bar shows/hides per its schedule.

☐  SEO defaults populate pages lacking overrides.

Rollback strategy

Revert the layout wiring commit to fall back to static placeholders; singletons remain in Sanity harmlessly.

Acceptance criteria

☐  Header, footer, and nav are fully CMS-driven.

☐  Singletons are un-duplicable.

☐  Global SEO defaults are in effect.

Deployable after this milestone:  Yes — the shell is now editor-controlled.

| 8 | Data-Flow Pipeline Reference Implementation |
| --- | --- |

Phase B · Content Models   ·   Complexity: High

Objectives

- Implement the canonical query → service → server component → page pipeline once, end to end, as the pattern all domains follow.

- Establish caching + ISR conventions and the Sanity-webhook revalidation route.

- Prove typed GROQ projections that fetch exactly what a view needs (no over-fetch).

Prerequisites

Milestones 6, 7.

Files & areas likely to change

- src/app/api/revalidate/route.ts, src/sanity/queries/* conventions

- src/modules/_reference/* (exemplar query/service/component)

- src/config/cache.ts

Testing checklist

☐  Publishing a document triggers revalidation and updates the page within seconds.

☐  Projection returns only requested fields (payload inspected).

☐  ISR serves cached HTML; stale-while-revalidate behaves as configured.

☐  Types flow from GROQ to component props with no any.

Rollback strategy

Reference module is isolated; revert commit without affecting other routes.

Acceptance criteria

☐  One documented, repeatable data-flow pattern exists.

☐  Webhook revalidation is live and verified.

☐  The pattern is the mandated template for all domains.

Deployable after this milestone:  Yes — reference route added; no regressions.

| 9 | Page Builder — Schema & Block Registry |
| --- | --- |

Phase B · Content Models   ·   Complexity: High

Objectives

- Model the Page document with an ordered pageBuilder block array.

- Implement the first block set: Hero, Rich Text, CTA, Cards, Image Banner, Quote, Newsletter.

- Build the frontend block registry that maps each block object to a component with token-only layout options.

- Add the catch-all route that resolves any Page slug from Sanity.

Prerequisites

Milestone 8 (pipeline), Milestone 3 (primitives).

Files & areas likely to change

- studio/schemas/documents/page.ts, studio/schemas/blocks/*

- src/components/page-builder/registry.ts, src/components/page-builder/blocks/*

- src/app/[...slug]/page.tsx

Testing checklist

☐  Editors assemble a page from blocks with no developer involvement.

☐  Each block renders responsively and accessibly.

☐  Unknown block types degrade gracefully (skipped, logged).

☐  Page metadata derives correctly from block content.

Rollback strategy

Catch-all route can be feature-flagged off; blocks are additive. Revert to remove.

Acceptance criteria

☐  Non-technical staff can build and publish a marketing page.

☐  The block registry is open for additive extension.

☐  Pages are fully CMS-driven with zero deploys.

Deployable after this milestone:  Yes — editors can now publish real pages.

| 10 | Shared Content Types — FAQ, Testimonial, Quote, Team, Media Library |
| --- | --- |

Phase B · Content Models   ·   Complexity: Medium

Objectives

- Model FAQ (referenceable, emits FAQPage schema), Testimonial, Quote, Team, and the Media Library conventions.

- Build the corresponding shared components (FAQAccordion, TestimonialCarousel, AuthorByline).

- Add the page-builder blocks for FAQ and Testimonials.

Prerequisites

Milestone 9.

Files & areas likely to change

- studio/schemas/documents/{faq,testimonial,quote,team}.ts

- src/components/page-builder/blocks/{Faq,Testimonials}.tsx

- src/components/content/*

Testing checklist

☐  One FAQ referenced by multiple surfaces renders consistently.

☐  FAQPage structured data validates.

☐  Testimonial schema (Review) validates where used.

☐  Media alt text is enforced.

Rollback strategy

Additive types and blocks; revert commit cleanly.

Acceptance criteria

☐  FAQs are write-once, attach-anywhere documents.

☐  Reusable content components are available to every domain.

Deployable after this milestone:  Yes — richer page-builder palette live.

| 11 | Studio Desk Structure & Editorial Workflow |
| --- | --- |

Phase B · Content Models   ·   Complexity: Medium

Objectives

- Build the domain-organised desk tree from the Studio blueprint (Apothecary, Academy, Clinic, Editorial, Research, Membership, Events, Pages, Global).

- Add filtered views (needs-review, moderation queues), custom previews, and reference dashboards.

- Implement the publishing workflow states (draft → review → approved → published) with role-based document actions.

Prerequisites

Milestones 7, 10.

Files & areas likely to change

- studio/desk/structure.ts, studio/desk/views/*

- studio/actions/* (workflow document actions), studio/previews/*

Testing checklist

☐  Desk reflects the blueprint tree and is navigable.

☐  A product cannot be published without passing its review gate.

☐  Filtered views surface the correct documents.

☐  Roles restrict who can approve/publish.

Rollback strategy

Desk config is presentational; revert to the default flat desk without data loss.

Acceptance criteria

☐  The Studio matches the blueprint and is pleasant to use.

☐  Review gates are enforced by workflow state and roles.

Deployable after this milestone:  Yes — CMS UX only; public site unaffected.

| 12 | SEO & Structured Data Framework |
| --- | --- |

Phase B · Content Models   ·   Complexity: Medium

Objectives

- Centralise metadata generation, canonical URLs, Open Graph/Twitter cards, and JSON-LD emission.

- Add Organization, WebSite, and BreadcrumbList schema globally.

- Introduce the Redirect document type with a middleware that serves managed 301/302s.

Prerequisites

Milestones 8, 9.

Files & areas likely to change

- src/lib/seo/*, src/lib/schema/* (JSON-LD builders)

- src/middleware.ts (redirects), studio/schemas/documents/redirect.ts

- src/app/sitemap.ts (dynamic from Sanity)

Testing checklist

☐  Rich Results test passes for global schema types.

☐  Canonical and OG tags render correctly per page.

☐  A managed redirect resolves with the correct status code.

☐  Dynamic sitemap lists published documents.

Rollback strategy

SEO helpers are additive; middleware redirects can be disabled by flag. Revert commit.

Acceptance criteria

☐  Structured data and metadata are systematic, not per-page hacks.

☐  Editors can manage redirects without code.

☐  Sitemap reflects live content.

Deployable after this milestone:  Yes — SEO foundation strengthened; no regressions.

# Phase C · The Apothecary (Shop)

| 13 | Ingredient Library — the Reference Crown Jewel |
| --- | --- |

Phase C · Shop   ·   Complexity: High

Objectives

- Model the Ingredient document first (before products) with English/Arabic/Latin names, origin, benefits, traditional sources (with hadith grading), research references, contraindications, interactions, and media.

- Enforce Integrity-Ledger validation: contraindications required, at least one graded traditional source, Arabic preserved exactly.

- Build standalone ingredient explainer pages as an SEO asset.

Prerequisites

Milestones 8, 11 (workflow gates).

Files & areas likely to change

- studio/schemas/documents/ingredient.ts

- src/modules/shop/queries/ingredients.ts, src/modules/shop/components/IngredientList.tsx

- src/app/(shop)/apothecary/ingredients/[slug]/page.tsx

Testing checklist

☐  Ingredient cannot publish without contraindications and a graded source.

☐  Arabic renders RTL-correct and byte-identical to input.

☐  Ingredient page emits substance structured data and validates.

☐  A single ingredient renders identically wherever referenced.

Rollback strategy

Ingredient routes behind a feature check; revert to remove. No product depends on it yet.

Acceptance criteria

☐  The canonical ingredient library exists and is single-source.

☐  Integrity gates are enforced at publish.

☐  Ingredient pages are live and indexable.

Deployable after this milestone:  Yes — new ingredient section; rest of site unchanged.

| 14 | Provenance Types — Supplier, Manufacturer, Certification, Brand |
| --- | --- |

Phase C · Shop   ·   Complexity: Medium

Objectives

- Model Supplier, Manufacturer, Certification (with validity window), and Brand as referenceable entities.

- Wire certification expiry monitoring so an expiring cert can flag dependents.

- Add public brand and (optional) supplier transparency pages.

Prerequisites

Milestone 13.

Files & areas likely to change

- studio/schemas/documents/{supplier,manufacturer,certification,brand}.ts

- src/modules/shop/queries/provenance.ts

- src/app/(shop)/apothecary/brands/[slug]/page.tsx

Testing checklist

☐  One certification badge reused across entities with no duplication.

☐  Expiry date in the past flags the certification in the Studio.

☐  Brand page renders Organization schema.

☐  GMP flag required for medicinal manufacturers.

Rollback strategy

Additive entities; revert commit. No products reference them yet.

Acceptance criteria

☐  Provenance entities exist and are single-source.

☐  Certification validity is monitored.

Deployable after this milestone:  Yes — provenance library live.

| 15 | Category & Collection Systems |
| --- | --- |

Phase C · Shop   ·   Complexity: Medium

Objectives

- Model Category (shallow hierarchical tree, max depth 3) and Collection (manual + rule-based, schedulable).

- Build category and collection landing pages with the page builder available for editorial intros.

- Implement rule-based collection resolution (e.g. tag = immune) and scheduled activation windows.

Prerequisites

Milestones 9, 14.

Files & areas likely to change

- studio/schemas/documents/{category,collection}.ts

- src/modules/shop/queries/{categories,collections}.ts

- src/app/(shop)/apothecary/category/[...path]/page.tsx, collections/[slug]/page.tsx

Testing checklist

☐  Category tree renders breadcrumbs and CollectionPage schema.

☐  Rule-based collection auto-includes matching products.

☐  Scheduled collection appears and retires on its dates.

☐  No circular category parenting is possible.

Rollback strategy

Landing routes behind checks; revert to remove. Taxonomy documents remain harmless.

Acceptance criteria

☐  Categories and collections are distinct and correctly modelled.

☐  Rule-based and scheduled collections work.

Deployable after this milestone:  Yes — taxonomy pages live (empty of products until M16).

| 16 | Product Model & Product Detail Page |
| --- | --- |

Phase C · Shop   ·   Complexity: Very High

Objectives

- Model the full Product document with all field groups (General, Pricing, Inventory, Variants, Medicine Info, Ingredients, Research, Provenance, Media, Related, FAQ/Reviews, SEO).

- Reference ingredients (with dosage), certifications, supplier, manufacturer, research — never inline.

- Build the Product Detail Page with gallery, variant picker, price component, ingredient list, warnings panel, certifications, and Product schema with offers.

- Enforce clinical review gate: warnings and contraindications required to publish.

Prerequisites

Milestones 13, 14, 15.

Files & areas likely to change

- studio/schemas/documents/product.ts, studio/schemas/objects/variant.ts

- src/modules/shop/queries/products.ts, src/modules/shop/services/pricing.ts

- src/modules/shop/components/{Gallery,VariantPicker,PriceComponent,WarningPanel,CertificationBadges}.tsx

- src/app/(shop)/apothecary/[slug]/page.tsx

Testing checklist

☐  Product cannot publish without warnings + contraindications.

☐  Correcting an ingredient propagates to every product referencing it.

☐  Variant selection updates price, SKU, availability, and image.

☐  Product schema (offers, aggregateRating) validates in Rich Results.

☐  PDP LCP under target on a representative product.

Rollback strategy

PDP route feature-flagged; revert to remove. Ingredient/provenance data preserved.

Acceptance criteria

☐  A complete, richly-detailed product page renders from Sanity.

☐  Reference integrity holds — no inlined ingredient facts.

☐  Clinical publish gate is enforced.

Deployable after this milestone:  Yes — individual product pages live.

| 17 | Product Listing, Cards & Category/Collection Population |
| --- | --- |

Phase C · Shop   ·   Complexity: High

Objectives

- Build ProductCard and ProductGrid; populate category and collection pages with real products.

- Add sorting and pagination; wire related products and cross-sells.

- Implement Badge and Tag rendering on cards.

Prerequisites

Milestone 16.

Files & areas likely to change

- src/modules/shop/components/{ProductCard,ProductGrid,SortBar}.tsx

- src/modules/shop/queries/listing.ts

- src/app/(shop)/apothecary/page.tsx (shop index)

Testing checklist

☐  Listing pages render products with correct pricing and badges.

☐  Sorting and pagination behave and are URL-synced.

☐  Related products resolve by reference.

☐  Cards are accessible and performant in large grids.

Rollback strategy

Revert commit; PDPs remain reachable via direct links.

Acceptance criteria

☐  The shop is browsable end to end without search.

☐  Categories and collections show their products.

Deployable after this milestone:  Yes — a browsable catalogue is live.

| 18 | Cart & Cart Service |
| --- | --- |

Phase C · Shop   ·   Complexity: High

Objectives

- Implement the cart service (add, update, remove, persist) merging catalogue data with cart state.

- Build the cart UI (drawer + page), quantity stepper, and line-item pricing including variant overrides.

- Handle subscription and wholesale pricing display where applicable.

Prerequisites

Milestone 16.

Files & areas likely to change

- src/modules/shop/services/cart.ts, src/modules/shop/hooks/useCart.ts

- src/modules/shop/components/{CartDrawer,QuantityStepper}.tsx

- src/app/(shop)/cart/page.tsx

Testing checklist

☐  Cart persists across navigation and reload.

☐  Line totals, variant pricing, and quantities compute correctly.

☐  Out-of-stock items are handled gracefully.

☐  Cart is keyboard- and screen-reader-accessible.

Rollback strategy

Cart is client-scoped and additive; feature-flag off and revert without affecting browsing.

Acceptance criteria

☐  A reliable cart works across the catalogue.

☐  Pricing logic lives in the service, not components.

Deployable after this milestone:  Yes — browse + cart; checkout still to come.

| 19 | Checkout & Payment Integration |
| --- | --- |

Phase C · Shop   ·   Complexity: Very High

Objectives

- Integrate the payment provider (Stripe) behind a service interface; implement the checkout flow.

- Handle order creation, confirmation, receipts, and webhook-driven order status.

- Apply discounts and shipping rules; enforce tax/compliance basics.

Prerequisites

Milestone 18. Payment account, legal/returns policy content.

Files & areas likely to change

- src/services/payments/* (provider-abstracted), src/app/api/checkout/*, api/webhooks/stripe/route.ts

- src/modules/shop/services/{order,discount,shipping}.ts

- src/app/(shop)/checkout/*

Testing checklist

☐  Test-mode purchase completes end to end with confirmation.

☐  Payment webhooks reconcile order status idempotently.

☐  Discount codes apply within their rules; invalid codes rejected.

☐  PCI-sensitive data never touches our servers (provider-hosted fields).

Rollback strategy

Checkout behind a feature flag; disable to revert to cart-only while the rest of the shop stays live. Payment keys rotated if needed.

Acceptance criteria

☐  Customers can complete a real purchase.

☐  Orders are recorded and reconciled via webhooks.

☐  Payment provider is swappable behind the interface.

Deployable after this milestone:  Yes — the Apothecary is transactional.

| 20 | Reviews & Moderation |
| --- | --- |

Phase C · Shop   ·   Complexity: Medium

Objectives

- Model Review with verified-purchase flag; build submission, moderation queue, and staff responses.

- Feed only verified reviews into product aggregateRating.

- Render ReviewCard, ReviewSummary, and rating on cards and PDPs.

Prerequisites

Milestones 16, 19 (verified-purchase signal).

Files & areas likely to change

- studio/schemas/documents/review.ts, studio/desk/views/moderationQueue.ts

- src/modules/shop/components/{ReviewCard,ReviewSummary}.tsx

- src/app/api/reviews/route.ts

Testing checklist

☐  Submitted reviews enter moderation, not the live page.

☐  Only verified-purchase reviews affect the star average.

☐  PII/profanity screening runs before publish.

☐  Review + aggregateRating schema validates.

Rollback strategy

Review submission endpoint can be disabled; existing reviews unaffected. Revert UI commit.

Acceptance criteria

☐  Moderated, verified reviews display with correct aggregate rating.

☐  Trust integrity of ratings is protected.

Deployable after this milestone:  Yes — social proof live on the shop.

| 21 | Bundles, Discounts & Subscriptions |
| --- | --- |

Phase C · Shop   ·   Complexity: Medium

Objectives

- Model and build Bundles (computed savings), Discounts (rule-based), and Subscription cadences.

- Render bundle pages and subscription options on eligible products.

- Wire subscription pricing into cart and checkout.

Prerequisites

Milestones 17, 19.

Files & areas likely to change

- studio/schemas/documents/{bundle,discount}.ts, studio/schemas/objects/subscription.ts

- src/modules/shop/services/{bundle,subscription}.ts

- src/app/(shop)/apothecary/bundles/[slug]/page.tsx

Testing checklist

☐  Bundle savings compute from component prices (never hardcoded).

☐  Subscription cadence flows through cart to checkout.

☐  Discount stacking rules behave as configured.

Rollback strategy

Each feature independently flaggable; revert commit. Core shop unaffected.

Acceptance criteria

☐  Bundles, discounts, and subscriptions work end to end.

☐  Merchandising logic is data-driven.

Deployable after this milestone:  Yes — richer commerce offers live.

| 22 | Shop Hardening — Inventory, Availability & Performance Pass |
| --- | --- |

Phase C · Shop   ·   Complexity: Medium

Objectives

- Introduce inventory/availability handling and stock indicators; wire the availability filter source.

- Run a performance pass on the shop: image budgets, caching, bundle size, Core Web Vitals.

- Add product-level structured data QA and OG image generation.

Prerequisites

Milestones 16–21.

Files & areas likely to change

- src/modules/shop/services/inventory.ts, src/modules/shop/components/StockIndicator.tsx

- src/lib/og/* (dynamic OG images), image loader config

- performance budget config

Testing checklist

☐  Stock states render correctly (in stock / low / out / backorder).

☐  Core Web Vitals meet targets on PDP and listing.

☐  OG images generate per product.

☐  No layout shift on image load.

Rollback strategy

Performance changes are incremental; revert individual commits. No functional dependency.

Acceptance criteria

☐  The Apothecary is fast, complete, and production-hardened.

☐  Availability data is ready for filtering.

Deployable after this milestone:  Yes — the shop is a finished, performant surface.

# Phase D · Search & Filtering

| 23 | Search Index & Ingestion Pipeline |
| --- | --- |

Phase D · Search & Filtering   ·   Complexity: High

Objectives

- Stand up the dedicated search service (Algolia / Typesense) off the read path.

- Build the ingestion pipeline: publish → webhook → denormalised re-index (flattening ingredient names, category, collection, supplier, certification, benefits, tags).

- Configure multilingual + transliteration indexing (Arabic ↔ transliterated ↔ English) with synonyms and typo tolerance.

Prerequisites

Milestone 22 (populated catalogue), Milestone 8 (webhooks).

Files & areas likely to change

- src/services/search/* (client + index config), src/app/api/search/reindex/route.ts

- src/services/search/mappers/product.ts (denormalisation)

- index settings (searchable attributes, synonyms, ranking)

Testing checklist

☐  Publishing a product re-indexes it within seconds.

☐  A search for 'nigella', 'black seed', and 'kalonji' all resolve.

☐  Arabic and transliterated queries return the same product.

☐  Full re-index reconciles the index with the content lake.

Rollback strategy

Index is separate infrastructure; disable ingestion webhook and revert. Catalogue browsing (M17) still works without search.

Acceptance criteria

☐  The catalogue is fully indexed and stays fresh via events.

☐  Multilingual, typo-tolerant matching works.

Deployable after this milestone:  Yes — index runs in background; UI unchanged until M24.

| 24 | Search Experience — Bar, Results & Ranking |
| --- | --- |

Phase D · Search & Filtering   ·   Complexity: High

Objectives

- Build the SearchBar with instant results, and a full search results page.

- Enable symptom/benefit discovery ('remedy for cough') via indexed benefits and traditional uses.

- Tune ranking by field weight (name > ingredient > benefit) boosted by availability and best-seller signals — never paid placement.

Prerequisites

Milestone 23.

Files & areas likely to change

- src/modules/shop/components/{SearchBar,SearchResults}.tsx

- src/app/(shop)/search/page.tsx

- src/services/search/query.ts

Testing checklist

☐  Instant results appear as the user types, debounced.

☐  Symptom queries surface relevant remedies.

☐  Ranking respects configured weights and boosts.

☐  Empty and error states are handled gracefully.

Rollback strategy

Search UI behind a flag; disable to hide the bar while keeping browse. Revert commit.

Acceptance criteria

☐  Users can find products by name, Arabic, ingredient, benefit, and symptom.

☐  Ranking is relevance- and signal-based, not paid.

Deployable after this milestone:  Yes — search is live across the shop.

| 25 | Faceted Filtering |
| --- | --- |

Phase D · Search & Filtering   ·   Complexity: High

Objectives

- Build faceted filtering from the same index: price, category, collection, origin, supplier, certification, availability, weight, ingredients, benefits.

- URL-sync filter state for shareable, SSR-friendly, bookmarkable results.

- Show live facet counts that update as filters combine; mobile bottom-sheet UX.

Prerequisites

Milestone 24.

Files & areas likely to change

- src/modules/shop/components/{Filters,FacetGroup}.tsx

- src/modules/shop/services/facets.ts

- listing + search pages (filter integration)

Testing checklist

☐  Combining filters narrows results with correct counts.

☐  Filter state round-trips through the URL.

☐  Facets are keyboard-navigable and collapse on mobile.

☐  Large facet combinations remain instant.

Rollback strategy

Filters are additive UI; revert commit to fall back to sort-only listings.

Acceptance criteria

☐  Rich, instant, shareable faceted filtering is live.

☐  The Apothecary discovery experience is complete.

Deployable after this milestone:  Yes — full search + filtering shipped.

# Phase E · Academy

| 26 | Course, Module & Lesson Models + Catalogue |
| --- | --- |

Phase E · Academy   ·   Complexity: High

Objectives

- Model Course, Module, Lesson, Instructor, and Resource with composition by reference.

- Build the Academy catalogue and course detail pages with free-preview lessons for SEO.

- Emit Course and Person (instructor) structured data.

Prerequisites

Milestone 11 (workflow), Milestone 9 (page builder).

Files & areas likely to change

- studio/schemas/documents/{course,module,lesson,instructor,resource}.ts

- src/modules/academy/queries/*, src/modules/academy/components/*

- src/app/(academy)/academy/{page,courses/[slug]/page,instructors/[slug]/page}.tsx

Testing checklist

☐  Course composes from module and lesson references.

☐  Free-preview lessons are publicly viewable and indexable.

☐  Course schema validates.

☐  Instructor reused across courses without duplication.

Rollback strategy

Academy routes behind a flag; revert to remove. No dependency from shop.

Acceptance criteria

☐  The Academy catalogue is browsable.

☐  Course pages render with previews and structured data.

Deployable after this milestone:  Yes — Academy marketing surface live; enrolment later.

| 27 | Enrolment, Progress & Learning Player |
| --- | --- |

Phase E · Academy   ·   Complexity: Very High

Objectives

- Introduce authentication for learners (identity spine) and the Enrolment + Progress state.

- Build the lesson player (video/text/interactive) with progress tracking and resume.

- Gate paid/enrolled lessons server-side by entitlement.

Prerequisites

Milestone 26.

Files & areas likely to change

- src/services/auth/* (identity provider), src/modules/academy/services/{enrolment,progress}.ts

- studio/schemas/documents/{enrolment}.ts (or external store), src/app/(portal)/portal/learn/*

Testing checklist

☐  Only enrolled/entitled users access gated lessons.

☐  Progress persists and resumes across sessions and devices.

☐  Auth flows (sign-in, sign-out, session) are secure.

☐  Free content remains open to all.

Rollback strategy

Player and gating behind a flag; disable to revert to preview-only catalogue. Auth isolated in a service.

Acceptance criteria

☐  Learners can enrol, learn, and resume with tracked progress.

☐  Entitlement gating is enforced server-side.

Deployable after this milestone:  Yes — Academy is a functioning learning platform.

| 28 | Assessments — Quizzes & Assignments |
| --- | --- |

Phase E · Academy   ·   Complexity: High

Objectives

- Model Quiz and Assignment; build the assessment engine with server-side answer validation.

- Store correct answers server-side only (never shipped to the client).

- Gate module/course progression and certification eligibility on pass marks.

Prerequisites

Milestone 27.

Files & areas likely to change

- studio/schemas/documents/{quiz,assignment}.ts

- src/modules/academy/services/assessment.ts, src/app/api/academy/assessment/route.ts

- src/modules/academy/components/QuizPlayer.tsx

Testing checklist

☐  Correct answers are never present in the client bundle or network response.

☐  Pass/fail computes correctly and gates progression.

☐  Attempt limits are enforced.

Rollback strategy

Assessment behind a flag; disable to let lessons complete without gating. Revert commit.

Acceptance criteria

☐  Assessments work securely and gate progression.

Deployable after this milestone:  Yes — assessed learning live.

| 29 | Certificates & Verification |
| --- | --- |

Phase E · Academy   ·   Complexity: Medium

Objectives

- Model Certificate; issue verifiable credentials on completion with a stable public verification route.

- Emit EducationalOccupationalCredential schema.

- Render certificate artwork from a template.

Prerequisites

Milestone 28.

Files & areas likely to change

- studio/schemas/documents/certificate.ts

- src/modules/academy/services/certificate.ts, src/app/verify/[credentialId]/page.tsx

Testing checklist

☐  Completion issues a credential with a working verification URL.

☐  Verification route confirms authenticity and shows credential detail.

☐  Credential schema validates.

Rollback strategy

Issuance behind a flag; existing progress unaffected. Revert commit.

Acceptance criteria

☐  Learners receive publicly verifiable certificates.

☐  The Academy is a complete surface.

Deployable after this milestone:  Yes — Academy fully shipped.

# Phase F · Clinical Practice

| 30 | Treatment, Service & Practitioner Models |
| --- | --- |

Phase F · Clinic   ·   Complexity: High

Objectives

- Model Treatment (with required contraindications + aftercare, clinical governance gate), Service (bookable), and Practitioner (credential-verified).

- Build treatment and practitioner pages with MedicalProcedure and Physician structured data.

- Separate the clinical Treatment (what it is) from the sellable Service (how it's booked).

Prerequisites

Milestone 11 (workflow gates), Milestone 13 (related products).

Files & areas likely to change

- studio/schemas/documents/{treatment,service,practitioner}.ts

- src/modules/clinic/queries/*, src/modules/clinic/components/*

- src/app/(clinic)/clinic/{treatments/[slug],practitioners/[slug]}/page.tsx

Testing checklist

☐  Treatment cannot publish without contraindications and aftercare.

☐  Practitioner requires verified credentials before publish.

☐  Medical structured data validates.

☐  Related products resolve from treatments.

Rollback strategy

Clinic routes behind a flag; revert to remove. No cross-domain dependency.

Acceptance criteria

☐  Clinical content is modelled with duty-of-care gates enforced.

☐  Treatment and Service are cleanly separated.

Deployable after this milestone:  Yes — clinic information surface live; booking later.

| 31 | Clinic Locations & Appointment Types |
| --- | --- |

Phase F · Clinic   ·   Complexity: Medium

Objectives

- Model Clinic Location (geo, structured hours, London/Copenhagen/Riyadh) and Appointment Type (mode, duration, buffer).

- Emit LocalBusiness/MedicalClinic schema with geo and hours for local SEO.

- Build location pages with map integration.

Prerequisites

Milestone 30.

Files & areas likely to change

- studio/schemas/documents/{clinicLocation,appointmentType}.ts

- src/modules/clinic/components/LocationMap.tsx

- src/app/(clinic)/clinic/locations/[slug]/page.tsx

Testing checklist

☐  Structured hours and geo render and validate.

☐  Map displays each location correctly.

☐  LocalBusiness schema passes Rich Results.

Rollback strategy

Additive; revert commit. Treatment pages remain live.

Acceptance criteria

☐  Locations and appointment types are modelled and discoverable.

☐  Local SEO signals are in place.

Deployable after this milestone:  Yes — clinic locations live.

| 32 | Booking Flow |
| --- | --- |

Phase F · Clinic   ·   Complexity: Very High

Objectives

- Integrate the booking engine (availability, slots, confirmation) behind a service interface.

- Build the booking journey: select service → practitioner/location → slot → confirm.

- Handle notifications, rescheduling, and prep instructions; respect data-protection scoping.

Prerequisites

Milestones 30, 31, and identity from Milestone 27.

Files & areas likely to change

- src/services/booking/* (provider-abstracted), src/app/api/booking/*

- src/modules/clinic/services/booking.ts, src/app/(clinic)/clinic/book/*

Testing checklist

☐  A booking completes end to end with confirmation.

☐  Double-booking is prevented; buffers respected.

☐  Reschedule/cancel flows work and notify.

☐  Personal health data handling meets GDPR/PDPL scope.

Rollback strategy

Booking behind a flag; disable to revert to information-only clinic pages. Provider isolated.

Acceptance criteria

☐  Patients can book clinical services online.

☐  The clinic is a functioning bookable surface.

Deployable after this milestone:  Yes — clinic is transactional.

# Phase G · Membership & Portals

| 33 | Membership Plans & Entitlements |
| --- | --- |

Phase G · Membership & Portals   ·   Complexity: High

Objectives

- Model Membership Plan, Benefit, and structured Entitlements; build pricing pages.

- Implement recurring billing via the payment service and the entitlement resolution service.

- Emit Offer/Service schema on plans.

Prerequisites

Milestone 19 (payments), Milestone 27 (identity).

Files & areas likely to change

- studio/schemas/documents/{membershipPlan,benefit}.ts

- src/modules/membership/services/entitlement.ts

- src/app/(membership)/membership/*

Testing checklist

☐  Subscribing grants the correct entitlements.

☐  Recurring billing and cancellation reconcile via webhooks.

☐  Entitlement checks run server-side.

Rollback strategy

Membership behind a flag; disable to revert to non-gated content. Billing isolated in the service.

Acceptance criteria

☐  Members can subscribe and receive entitlements.

☐  Entitlement logic is structured and server-enforced.

Deployable after this milestone:  Yes — membership purchasable.

| 34 | Gated Content & Member Downloads |
| --- | --- |

Phase G · Membership & Portals   ·   Complexity: High

Objectives

- Model Download with required tier; gate downloads and member-only content by entitlement server-side.

- Apply member pricing across the shop where configured.

- Wire gated resources across Academy and Journal.

Prerequisites

Milestone 33.

Files & areas likely to change

- studio/schemas/documents/download.ts

- src/services/entitlement/guard.ts, src/app/api/download/[id]/route.ts

- shop pricing integration for member tiers

Testing checklist

☐  Non-members cannot access gated downloads or pricing.

☐  Entitlement checks happen server-side, never client-only.

☐  Member pricing applies correctly in cart and checkout.

Rollback strategy

Gating behind a flag; disable to open content. Revert commit.

Acceptance criteria

☐  Gated content and member pricing work securely.

Deployable after this milestone:  Yes — member value delivered.

| 35 | Student & Practitioner Portals |
| --- | --- |

Phase G · Membership & Portals   ·   Complexity: High

Objectives

- Build the authenticated portal surfaces: Student (courses, progress, certificates, downloads) and Practitioner (profile, schedule, protocols).

- Consolidate account management, orders, bookings, and subscriptions in one dashboard.

- Enforce role-based access across portal routes.

Prerequisites

Milestones 27, 32, 33, 34.

Files & areas likely to change

- src/app/(portal)/portal/{student,practitioner,account}/*

- src/modules/portal/*

Testing checklist

☐  Each role sees only its permitted portal areas.

☐  Orders, bookings, enrolments, and subscriptions display accurately.

☐  Portal is accessible and secure against horizontal access.

Rollback strategy

Portal routes behind auth + flag; disable to revert to public-only site. Revert commit.

Acceptance criteria

☐  Students and practitioners have functioning portals.

☐  Account management is unified.

Deployable after this milestone:  Yes — authenticated portals live.

# Phase H · Research & Editorial

| 36 | Research Papers, References & Traditional Sources |
| --- | --- |

Phase H · Research & Editorial   ·   Complexity: High

Objectives

- Model Research Paper/Study, Reference, Medical Source, and Traditional Source (hadith grading required — the scriptural Integrity Ledger).

- Wire product and ingredient clinical claims to trace to a Research Paper or graded Traditional Source.

- Build the Research Institute surface with citation linking and ScholarlyArticle schema.

Prerequisites

Milestones 13, 16 (references consumed by ingredients/products).

Files & areas likely to change

- studio/schemas/documents/{researchPaper,reference,medicalSource,traditionalSource}.ts

- src/modules/research/*, src/app/(research)/research/*

Testing checklist

☐  A traditional claim cannot publish without an authenticity grading.

☐  Every product clinical claim resolves to a citation.

☐  Citation links render and structured data validates.

☐  Arabic source text is preserved exactly.

Rollback strategy

Research routes behind a flag; revert to remove. Existing references stay intact.

Acceptance criteria

☐  The evidence layer is modelled and linked.

☐  Scriptural grading gate is enforced.

Deployable after this milestone:  Yes — Research Institute surface live.

| 37 | Journal — Articles, Authors & Editorial IA |
| --- | --- |

Phase H · Research & Editorial   ·   Complexity: Medium

Objectives

- Model Article (Portable Text, sanctioned marks), Author (single entity across surfaces), editorial Category (one) and Tags (many).

- Build the Journal with author archives, related products, and reference linking.

- Emit Article/Person schema; add reading time and scheduled publishing.

Prerequisites

Milestones 9, 36.

Files & areas likely to change

- studio/schemas/documents/{article,author,editorialCategory,editorialTag}.ts

- src/modules/journal/*, src/app/(journal)/journal/*

Testing checklist

☐  One category, many tags enforced per article.

☐  Author reused across Journal and Research without duplication.

☐  Article schema validates; scheduled posts publish on time.

☐  References render within articles.

Rollback strategy

Journal routes behind a flag; revert to remove.

Acceptance criteria

☐  The Journal is a complete editorial surface.

☐  Editorial IA is clean and consistent.

Deployable after this milestone:  Yes — Journal live.

| 38 | Publishing, Books & Events |
| --- | --- |

Phase H · Research & Editorial   ·   Complexity: Medium

Objectives

- Model Book/Publication (ISBN, formats, buy links) and Event (schedule, venue, registration).

- Build publishing catalogue and event pages with Book and Event structured data.

- Link publications to Products where sold; wire event registration.

Prerequisites

Milestones 19 (commerce), 27 (identity), 37.

Files & areas likely to change

- studio/schemas/documents/{book,event,venue}.ts

- src/modules/{publishing,events}/*, src/app/(publishing)/publishing/*, src/app/(events)/events/*

Testing checklist

☐  Book schema (ISBN, offers) validates.

☐  Event schema (location, offers, performer) validates.

☐  Event registration completes; publications link to purchase.

Rollback strategy

Each surface flaggable; revert commits independently.

Acceptance criteria

☐  Publishing and Events surfaces are live and functional.

☐  The full ecosystem of surfaces now exists.

Deployable after this milestone:  Yes — all content surfaces shipped.

# Phase I · Internationalisation

| 39 | Multi-Language & RTL Arabic |
| --- | --- |

Phase I · Internationalisation   ·   Complexity: Very High

Objectives

- Activate the dormant locale dimension: document-level translation, localised slugs, and the [locale] routing segment.

- Implement full RTL support for Arabic across layout, components, and typography (Amiri/Reem Kufi).

- Add hreflang, localised sitemaps, and a language switcher.

Prerequisites

All content phases (locale was modelled from Milestone 6).

Files & areas likely to change

- src/app/[locale]/* routing, src/i18n/*, src/lib/seo/hreflang.ts

- studio translation configuration, component RTL/logical-property audit

Testing checklist

☐  Content renders correctly in each locale with localised URLs.

☐  RTL layout is correct end to end; no mirrored icons break meaning.

☐  hreflang and localised sitemaps validate.

☐  Untranslated content falls back gracefully.

Rollback strategy

Locale routing behind a flag defaulting to the primary language; disable to serve single-language site. Content preserved.

Acceptance criteria

☐  The platform serves multiple languages with correct RTL Arabic.

☐  International SEO signals are correct.

Deployable after this milestone:  Yes — multilingual site live, single-language unaffected.

| 40 | Regional Pricing & Currency |
| --- | --- |

Phase I · Internationalisation   ·   Complexity: High

Objectives

- Introduce multi-currency pricing and region-aware display (UK, EU, KSA).

- Handle regional tax, shipping, and compliance differences in the commerce services.

- Respect regional data-protection regimes (UK GDPR, EU GDPR, KSA PDPL).

Prerequisites

Milestones 19, 39.

Files & areas likely to change

- src/modules/shop/services/{pricing,tax,shipping}.ts (region-aware)

- src/services/geo/*, checkout regional logic

Testing checklist

☐  Correct currency and price show per region.

☐  Regional tax and shipping compute correctly at checkout.

☐  Consent and data handling adapt per regime.

Rollback strategy

Region logic behind a flag defaulting to base currency/region; revert commit.

Acceptance criteria

☐  Regional pricing, tax, and compliance are correct.

☐  The platform is internationally market-ready.

Deployable after this milestone:  Yes — region-aware commerce live.

# Phase J · Intelligence & Reach

| 41 | AI / Semantic Search & Recommendations |
| --- | --- |

Phase J · Intelligence & Reach   ·   Complexity: Very High

Objectives

- Compute product embeddings (name + benefits + ingredients) as a background-generated field.

- Add semantic and symptom-based discovery and 'similar remedies' recommendations.

- Layer personalised discovery on the existing search index without disrupting keyword search.

Prerequisites

Milestones 22, 25 (catalogue + search).

Files & areas likely to change

- src/services/ai/embeddings.ts, src/services/search/semantic.ts

- src/modules/shop/components/Recommendations.tsx

- background job for embedding generation

Testing checklist

☐  Semantic queries return conceptually relevant results.

☐  Recommendations are relevant and never contradict contraindications.

☐  Keyword search continues to work unchanged.

☐  Embeddings regenerate on content change.

Rollback strategy

Semantic layer behind a flag; disable to fall back to keyword search + filtering. Revert commit.

Acceptance criteria

☐  Intelligent discovery and recommendations augment search safely.

☐  Integrity constraints hold in AI outputs.

Deployable after this milestone:  Yes — AI discovery live atop stable search.

| 42 | Mobile Content APIs & App Foundation |
| --- | --- |

Phase J · Intelligence & Reach   ·   Complexity: High

Objectives

- Expose stable, versioned content APIs (content-as-API) for native/React-Native consumption.

- Establish authentication, offline-reading, and push foundations for future apps.

- Document the API contract and deprecation policy for third-party and partner reuse.

Prerequisites

All prior phases (the platform is the content source).

Files & areas likely to change

- src/app/api/v1/* (public content API), API documentation

- auth token issuance for app clients, caching/versioning strategy

Testing checklist

☐  APIs return correct, versioned content with auth where required.

☐  Rate limiting and caching behave under load.

☐  Contract tests pin the API shape against breaking changes.

Rollback strategy

APIs are additive and versioned; disable v1 endpoints without affecting the web app.

Acceptance criteria

☐  A documented, versioned content API supports mobile and partners.

☐  The platform is ready for multi-channel reach.

Deployable after this milestone:  Yes — web unaffected; API surface added.

# Execution Principles Across All Milestones

- Deployable after every step. No milestone leaves main un-shippable. New surfaces land behind flags and flip on only when their acceptance criteria pass.

- Feature flags are the default rollback. Most milestones can be disabled instantly via a flag before any code revert, keeping mean-time-to-recovery low.

- The Integrity Ledger never yields. Milestones touching clinical or scriptural content carry validation and review gates as acceptance criteria — these are never deferred to hit a date.

- Reference integrity is load-bearing. Ingredients, certifications, authors, and references are built as single-source entities before the documents that consume them (note ingredients precede products in Milestone 13).

- Services stay swappable. Payments, search, booking, identity, and AI sit behind interfaces so any vendor can be replaced within one milestone's blast radius.

- One pattern, every domain. Every surface follows the query → service → server component → page pipeline proven in Milestone 8, so the codebase stays learnable as it grows.

# Dependency Summary

The critical path runs through the foundation and content-model phases; every product surface depends on them. Within surfaces, the ordering guarantees that a browsable, then transactional, then intelligent experience emerges incrementally.

| Milestone | Hard dependencies | Unlocks |
| --- | --- | --- |
| 1–5 (Foundation) | — | Everything |
| 6–8 (Objects, singletons, pipeline) | 4 | All content modelling |
| 9–10 (Page builder) | 8 | All marketing pages |
| 13 (Ingredients) | 8, 11 | Products (16) |
| 16 (Product) | 13, 14, 15 | Cart, search, reviews |
| 19 (Checkout) | 18 | Reviews, membership, events |
| 23–25 (Search/filter) | 22 | AI discovery (41) |
| 27 (Identity/enrolment) | 26 | Clinic booking, membership, portals |
| 39 (i18n) | all content | Regional pricing (40) |
| 41 (AI) | 22, 25 | Personalised discovery |

Two Ledgers, One Standard.

Deployable after every milestone. The Integrity Ledger holds veto throughout.